CALL FOR PROPOSALS

Ref. No.: CFP-HBTIQ-20-007

Greening and development of Al-Yarmouk Park through the setup of an 
on-the-job Horticulture Training and Planting Programme for Women in Mosul, 
Nineveh Governorate

Purpose of CFP: Support the recovery and sustainable return of Mosul inhabitants through an area integrated project that hinges on the restoration of an essential public open space in a city disrupted by the years of war and conflict with ISIL, with an emphasis on the capacity building of women and job creation in horticulture and tree planting to improve the living condition of women in the targeted area as partners of development.

Submission Start Date: 14 September 2020

Submission Deadline Date and time: 27 September 2020, at 04:00 pm Baghdad Time

Key Project Information

UN-Habitat Project title: 	Greening and development of Al-Yarmouk Park through the setup of an on-the-job Horticulture Training and Planting Programme for Women in Mosul, Nineveh Governorate

Locations: Town/City: 	Al-Yarmouk Park, Al Rabeea Municipality, Mosul, Nineveh Governorate

Country: 	Iraq

Anticipated start date: 	mid – October 2020

Estimated duration of project in calendar months: 	4 Months

Maximum proposed value in US$ (UN-Habitat Contribution): 	US$ 175,000

Lead Organisation Unit: 	UN-Habitat-Iraq

- Brief Background of the Project

The three-year fight against IS has taken an enormous toll on the country: loss of civilian and military lives, widespread human suffering and trauma, over 1,6 million  people still displaced, and extensive destruction of public infrastructure and private property – combined with a precarious financial and economic situation, a fragile political and security situation, and difficulties in re-establishing the rule of law in full compliance with human rights.

The EU-funded programme titled “Supporting Recovery and Stability through Local Development in Iraq” aims to assist the Government of Iraq (GoI) to restore the legitimacy of the country's institutions and to renew the social contract between citizens and state in a context of fractured and sectarian governance. The strengthening of local governments' functions and services is key to unlocking the blockages of the current post-conflict scenario and the unmet citizen grievances that could contribute to destabilising the country. Local authorities require further support not only to improve building standards and upgrade infrastructure, but also to concretely address economic revitalisation, enhanced resilience and improved quality of life of citizens – particularly the most vulnerable. The overall goal of the intervention is to contribute to the stability and socio-economic development of Iraq by enhancing democratic governance at the local level. The specific outcomes are: (1) selected Governorates are able to manage effectively and transparently local government systems and public services; (2) economic growth and job opportunities have increased in selected Governorates, with special focus on green projects involving youth and women; and (3) living conditions in conflict-affected areas have improved and returnees are assisted.

The programme will be focusing on Mosul and 4 smaller towns located along key development corridors between Mosul and Baghdad, specifically in Anbar and Salah al Din Governorate, where it will orient targeted interventions that are in line with the country’s NDP 2018-2022 and the 2018 Provincial Recovery Plans, and where they would have a catalyst multi-sectoral impact beyond the boundaries of each urban ‘node’, on to their inter-connected rural hinterland. Within each target area, project activities will support the local authorities to conduct an area-based identification of needs and implement selected local priority development projects.

Support to urban recovery in liberated areas is an urgent need – not only for IDPs who wish to return but also for host communities who have been bearing the heavy burden of hosting massive numbers of IDPs for more than four years. Local authorities are under pressure to rebuild secondary infrastructure, housing, public facilities, amenities and livelihoods vital for the healing of communities affected by violence and physical destruction.

The programme meets the EU priorities set out in the EU strategy for Iraq endorsed by Member States in Jan 2018 and falls in line with the objectives of GoI’s National Development Plan (NDP) 2018-2022, GoI’s General Framework of the National Plan for Reconstruction and Development of Damaged Governorates due to terrorist and military attacks, and contributes to the progressive achievement by Iraq of SDG 11, while promoting progress toward SGDs 5, 7 and 8. The programme is also in line with the operationalisation of the EU Humanitarian-Development nexus in Iraq, as it bridges gaps in the EU response between emergency support, stabilisation and long-term recovery.

--------------------------

The proposed intervention will consist of the launching and organization of a of an on-the-job “Horticulture Training and Planting Programme for Women” purposely developed for the greening and revegetation of Al-Yarmouk Park in west Mosul, Nineveh Governorate. The initiative aims to build the skills and capacity of currently unemployed female residents of the project target area in the field of horticulture, including nursery, flower/bush/tree planting, and garden maintenance and management. The training will combine theoretical horticultural and garden management knowledge with practical planting and garden maintenance skills relevant to the Iraqi context. The training programme will be delivered through an experienced Implementing Partner and conducted in close partnership with the Nineveh Agricultural Department of the Ministry of Agriculture and Mosul Municipality.

The initiative aims at boosting women’s confidence as partners of development, enhancing their access to full-time jobs in this field, to access part- or full-time jobs in this field, and ultimately improving their income and living conditions. Joint group and interactive activities are particularly effective for returnees who have suffered an environment of intolerance and conflict. Women in particular often suffer disproportionately in conflict and post-conflict situations not only because they are, on average, poorer than men, but often also because they experience greater difficulty in accessing jobs and resources responding to their needs and priorities.

The project adheres with the United Nations’ efforts to leverage the potential of Woman Advancement (General Assembly 73rd session) and promoting gender equality and empowerment of women. In the 2030 Agenda for Sustainable Development women’s role is further acknowledged:

" We will work to build dynamic, sustainable, innovative and people-centred economies, promoting youth employment and women's economic empowerment, in particular, and decent work for all."

“We must redouble our efforts to resolve or prevent conflict and to support post-conflict countries, including through ensuring that women have a role in peace-building and state-building”.

The greening of Al Yarmouk is a critical component of the area-based integrated project that UN-Habitat is implementing in the residential area of Al Sikak, Matahin and Maghreb aimed at restoring essential public services disrupted by war and conflict and provide access to safe, inclusive and accessible, green and public spaces, in particular for women and children, older persons and persons with disabilities. The initiative will go hand in hand with an environmental awareness raising campaign and an athletic activities for youth programme.

As agreed with the donor, activities will be implemented through local NGOs and/or contractors, engaged in adherence to UN-compliant procurement policies and procedures, which entail the issuance of competitive tenders. In an effort to support the country's economy, construction materials and equipment should be sourced and produced as much as possible in Iraq.

To enhance livelihoods of local residents, the Implementing Partner will be encouraged to hire at least 70% of its skilled and unskilled workmanship from Mosul city and in particular from the Al-Sikak, Matahin, Maghreb and Yarmouk areas (including masonry workers, metalworkers, plasterers/painters and cleaners) selected in coordination with the established Community Development Councils (CDCs) and the UN-Habitat site team. This requirement is a critical component of the area-based integrated approach adopted by the project, which sees local employment as a key contributor to transformation and self-determination in areas affected by conflict. In this sense if adheres to Iraq HRP 2020’s Strategic Objectives, namely: (1) Well-Being: people living in critical shelter, associated with socio-economic vulnerability that may cause families to adopt negative coping mechanisms in the short term, with immediate negative consequences unless financial or material support is provided; and (2) Living Standard: people who have serious shelter needs that cannot be addressed due to limited financial capacity.

The Implementing Partner is encouraged to engaged Mosul-based volunteer groups with experience in mobilising women and community-based initiatives.

A team of UN-Habitat engineers will be engaged on site throughout the project, conducting field and feasibility assessments, supervising the rehabilitation activities and running the final inspection before the hand-over of the rehabilitated houses to their owners. Their constant presence will ensure the high quality of the work conducted.

- Main activities and outputs

The Implementing Partner (NGO) will be undertaking main activities as follows (but not limited to):

Output 1: Organisation of a “Horticulture Training Programme for Women”.

Activities:

- Developing a 10 days vocational training course for women comprising of core lessons in general horticulture in close consultation with Agriculture Department in Mosul University, Nineveh Agriculture Department and Mosul Municipality (as per the training description) and by recruiting professional trainers based on the identified needs and available capacities of the target group. The selection, ToR and recruiting process of the trainers will be in consultation with UN-Habitat.

- Organizing theoretical and practical training sessions in an open-air setting at Al-Yarmouk park by supplying (tables, tent, chairs, sound system, data show, screen, electricity source, etc).

- Selecting 30 trainees according to specific selection criteria developed in coordination with UN-Habitat according the existing databases and interviewes with the candidates (resident of the targeted area, women headed HHS, poor living condition, primary school degree, physical ability, job aspirations, age between 25-50, etc).

- Processing daily allowance for the trainees during the training course ($10) per day and upon the completion of the training hire them as apprentices in all planting and landscaping activities.

- Providing and delivering vegetation and soil samples related to the training during the sessions on site.

- Organising a 1-day site visit to the Nineveh Agricultural Department and Mosul Municipality open-air nursery.

- Providing full set of training kit for the trainers that will include (trailers, hand weeder, garden scissors, soil knife, pruning shears, curved blade digging shovel, leaf rakes, pruning saw, gardening gloves, cap with side flaps).

- Providing a set of training kit for the trainees that will include (gardening outfit, bag, hand weeder, garden scissors, pruning shears, curved blade digging shovel, leaf rakes, gardening gloves).

- Delivering an introductory Health & Safety Awareness on Construction Sites and First Aid training session to all new trainees.

- Provision of health safety equipment, COVID-19 PPEs and first Aid kit along with hiring a health monitors to ensure the precautionary measures during the training sessions.

- Provision of branded vests, t-shirt and hats.

- Registering attendance of the trainees on daily basis.

- Coordinating with Municipality and agricultural department and training and development centre to deliver accredited certification and organizing certificate handover and tree planting event by public officials at the end of the training.

- Conducting final practical test for the trainees and the best 3 trainees to be assigned by the municipality in the park.

Output 2: Greening, revegetation and landscaping of Al-Yarmouk park

Activities:

- Supply of trees, shrubs and grass for Al-Yarmouk park inclusive of transportation, soil preparation, planting and watering according to the BoQ, list of tree and shrubs and areas indicated in the map for planting.

- Removal of any solid waste or debris, levelling of terrain, and provision of new topsoil suitable for grass in designated areas.

- Supply of all construction materials, labour and equipment required for the rehabilitation of the existing water well and construction of new well in Al-Yarmouk park preferably by specialized government Well digging entity. All new materials and equipment will be sourced from the local market and from Iraqi producers (unless unavailable) to stimulate the local economy.

- Implement main irrigation network for Al-Yarmouk Park (drip and Sprinkler) as per the BoQ.

- Hiring an agricultural consultant and agricultural engineer to conduct daily and weekly checking and monitoring for the planted trees and shrubs and replace them in case the planting was not successful, develop enduring solution for weed growth. A Vegetation Maintenance Note is to be developed by UN-Habitat and the consultant. The selection, ToR and recruiting process will be in consultation with UN-Habitat.

- Conducting daily watering and maintenance for the planting until the completion of the irrigation network and as per the vegetation maintenance note mentioned above.

- Encourage the involvement of citizens, private organisations and public institutions, including schools and school children, the donations of plants or the “adoption” of trees by private citizens.

- Develop jointly with Municipality officials a vegetation management plan for watering, cleaning, weed control and maintenance.

OUTPUT 5: Communications & Visibility

- Taking numerous and good quality photos and short video clips throughout the implementation of the project, horticulture activities and final events. The photos and videos, to be used on social media, will record the progress of the work and all open-air activities, with a strong focus on the labourers and the community members – in particular children and youth (not the UN-Habitat team or the Implementing Partner). The hiring of a professional photographer and/or video maker dedicated to this purpose is highly recommended.

- Making of 3 videos (4 minutes each): (1) a video dedicated to the greening and plantation works; (2) a video focusing entirely on the horticulture activities, events and citizens’ participation; and (3) a human story video focusing on a women after receiving  a training on horticulture. The videos will need to include branding and English subtitles.

- Write up of an illustrated final report reflecting on the outcomes of the horticultural training and planting process detailing challenges, successes, lesson learned and advice for future activities. Please note that this Final Report is not the Narrative Report required by Procurement Unit for the release of payments.

- All visibility materials, branding, social media posts must be approved by UN-Habitat.

C. Risk Analysis

- The project is to be implemented in the town of Mosul in Nineveh governorate. The project location is relatively stable with ongoing recovery and reconstruction efforts increasing in momentum. Despite this, there is a need for continued vigilance in terms of operational and personal security, especially in proximity of military compounds and checkpoints.

- It is essential to possess a good knowledge of the area and to establish good contact with local authorities, local security forces and communities to reduce security risks and delays at check points.

- Local civil unrest may result in delays in implementation, inability to implement in targeted locations, relocation of activities and/or damage to assets; and armed actors/security providers restrict access to target location.

- The project implementation areas are reportedly cleared from explosive remnants of war. However, the explosive threat remains across the area and teams must have benefited from mine risk education sessions and be aware of the risk and how to recognize explosive threats.

- In early June, the rise in reported COVID-19 cases in Iraq has triggered a new set of precautionary measures and restriction of movements. The uncertainty of the current situation must be considered by Implementing Partners and contractors, as we adapt to this ‘new way of working’. Lockdowns will be considered an unforeseeable (but likely) circumstance that will oblige the Implementing Partner (IP) to halt the works (“Force Majeur”). In such case, the IP will be able to request a contract extension. After any lockdown, work can only be resumed with the approval of the local authorities.

- Implementing Partners and NGOs are expected to follow the Governorate and Department of Health directive and guidelines and adopt strict preventive measures during the course of the project to protect staff, workers and the community from infection. Managers will establish remote monitoring protocol where and when necessary. Implementing Partner staff and contractors will strictly adhere to the instructions of the Guidance Note “Managing COVID-19 Risks on UN-Habitat Iraq Construction Sites’ issued in April 2020. On-site hygiene measures will include physical distancing (at least 2 m distance), the provision of basic personal protective equipment (PPE) to all workers, sanitisers, and the installation of a pedal activated mobile handwashing stations on site. UN-Habitat Staff and workers that have been potentially exposed to risk of COVID-19 should self-isolate and not go to work for 14 days after the potential exposure. COVID-19 cases among staff and workers will be reported with discretion to the health authorities and UN-Habitat. All efforts will be made to avoid discrimination and stigmatisation of the affected person(s).

- Eligibility Criteria

| Criteria | Submission Details/ Documents Required |
| --- | --- |
| Legal Status | - Certificate of registration/incorporation i.e., - Proof of registration in Country of Origin. - Proof of registration of Country of Operation - Proof of country operational presence |
| Organization profile and details | - Clear organization profile and structure of the organization indicating: - Organization’s vision, mission and objectives - Management structure - Members of the Governing Board and their Designations, duly certified by the Corporate Secretary, or its equivalent document - Proof of membership to professional associations if any. |
| Financial Capacity | - Audited organization financial statements (balance sheet and income statement) and auditors report for the last two (2) years |
| Exclusive bank account | - Please note that prospective applicant organizations will not be required to open or maintain a separate bank account for the funds provided by UN-Habitat for this project. Only bank account with the name of the applicant organization is required. |
| Integrity and Governance | - The organization should complete and submit a signed Partner Declaration Form - Provide the profiles of the Chairperson of the Board of Directors, Head of the Organization and Chief of Finance |

- Selection Criteria

| Criteria | Submission Details/ Documents Required |
| --- | --- |
| 1. Technical capacity |  |
| 1.1 Does the organization have the relevant experience and proven track record in implementing activities in the areas of the project? Has it managed in the past projects of similar technical complexities and financial size? Is the project linked with the core business of the IP? | - List of similar projects executed in the last 5 years (value, location, donors, nature of projects, execution stage – completed or ongoing). - Demonstrate how the experiences in past projects are relevant in the execution of the current proposal, particularly in the training of women and reforestation programmes. - References from past donors |
| 1.2 Does the organization have qualified technical staff with the experience and the technical skills required by the project? What is the staff size, type, qualification and education background? | - CVs of key management staff, technical and non-technical staff that will be involved on the project – including male and female trainers and experts in horticulture. - How many technical staff do you have in the concerned Country for implementing the project? Is there reasonable assurance that such technical staff required by the project will continue to be available as needed in the Project? |
| 1.3 Does the organization have a clear and strong link with an identifiable constituency relevant to the targeted population of the project? Does it have the ability to impact on the targeted population and on the issues? Does it have strong presence in the field and for how long? Does it have adequate capacity to work in key areas/regions where the proposed field activities will be implemented? | - Demonstrate, describe and provide proof of local operational presence, including link and ability to impact the targeted population. |
| 1.4 Does the organization possess adequate physical facilities, office equipment, transport, etc. to implement the activities? | - Provide location and list of office facilities, vehicles and office equipment locally available to implement the project. |
| 1.5 Does the organization have formal procedures to monitor project execution (e.g. milestones, outputs, expenditures…) | - Provide formal project monitoring policies and procedures |
| 2. Financial and administrative capacity |  |
| 2.1 Has the organization been in operation over a period of at least 2 years to demonstrate its financial sustainability and relevance? | - State the years of operation - Financial statements for the last 2 years |
| 2.2 Does the organization have qualified staff in Finance? Is the current accounting system computerized and does have the capacity to collect and provide separate financial reports on the activities executed under the Agreement of Cooperation? Does it have systems and practices to monitor and report whether the project deliverables and expenditures are within agreed time and budget? Does it have minimum segregation of duties in place (separation between project management, finance/accounting and executive office) | - CVs of key finance and accounting staff - Description and key features and controls of the accounting system used - Organization structure/ Organogram |
| 2.3 Does the organization have the capacity to procure goods and services on a transparent and competitive basis? (if applicable) check for procurement unit with experienced staff | - Copies of procurement policies and procedures. The procedures should show how you procure locally and internationally. |
| 2.4 Does the organization have formal procedures and controls to mitigate fraud such as multiple signature signatories on bank accounts, reporting and prosecution of incidences of fraud? | - Describe anti-fraud controls and provide formal procedures |
| 2.5 Does the organization have capacity to provide in-kind, financial, personnel contribution as UN-Habitat Implementing Partner in this present project? Please give details of contribution nature and size. | - Describe nature and value of contribution (in-kind or cash) |

| 3. Financial Proposal |  |
| --- | --- |
| 3.1 Is the budget for each component of the activity to be performed by the Implementing Partner (i) cost-effective (i.e. the cost should be economical and prudently estimated to avoid any under/over estimation) (ii) justifiable/well supported and (iii) accurate and complete | Budget Proposal <template provided> - BOQ (if applicable) - Other supporting documents |
| 4. Technical Proposal |  |
| 4.1 The technical proposal is sound and responds adequately to the specifications and requirements? | Technical Proposal document <template provided> |
| Cumulative score for ratios |  |

- Notes:

- Interested Organizations must provide information indicating that they are qualified to perform the services (brochure, description of similar assignments, experience in similar conditions, availability of appropriate skills among staff, etc).

- The CFP and accompanying documents must be received in accordance with instructions provided. CFP submitted to a different email address will not be considered.

- CFP from applicants failing to provide the complete information to fulfill the basic eligibility criteria will be considered non-responsive.

- CFP received after the above deadline will not be considered

- Organizations will be selected in accordance with the procedure set out in the UN-Habitat IP Management policy and Standard Operating Procedures.

- CFP from applicants failing to provide the requested information will be disregarded.

- This CFP does not entail any commitment on the part of UN-Habitat, either financial or otherwise. UN-Habitat reserves the right to accept or reject any or all proposals without incurring any obligation to inform the affected applicant(s) of the grounds.

- Important: The BOQ covers only the supply of the required materials needed during the construction. The Implementing Partner will insert their value under the contractual services item in the budget table. The components required for the actual implementation of the activities (i.e training, work manpower, supervision, equipment, logistics, messaging, visibility etc) are to be separated and inserted inside the related fields of the same table.

- All prices must be in USD