Support the Rule of Law Reforms in Ukraine in the Areas of Police and Public Prosecution and Good Governance (PRAVO-law Enforcement) Project

Installing additional modules to existing check-points and community policing posts of the MDNP in Donetsk Region to enhance provision of police services to the population in the post-conflict or adjacent to conflict territories of Donetsk region

United Nations Office for Project Services (“UNOPS”)

Invitation to Bid

Minor Works Contract

| Contract No.: | [Insert Contract Number] |
| --- | --- |
| Date of Issuance: | 9 October 2020 |
| ITB Case No.: | ITB/2020/16308 |

CONTENTS

- INVITATION LETTER

- SECTION I – BID PARTICULARS

- SECTION II – INSTRUCTIONS TO BIDDERS

- SECTION III – EVALUATION METHOD AND CRITERIA

- SECTION IV – RETURNABLE BID SCHEDULES

SCHEDULE 1	Form of Bid

SCHEDULE 2	Bidder’s Details

SCHEDULE 3 	Bill of Quantities

SCHEDULE 4 	Bidder Preliminary Programmes and Outline Statement of Proposed Methods

SCHEDULE 5 	Proposed Project Team

SCHEDULE 6 	Insurances

SCHEDULE 7 	Capacities, Experience, Work in Hand and Work Completed

SCHEDULE 8	Declaration

SCHEDULE 9 	Conflicts of Interest

SCHEDULE 10	Addenda to ITB

- SECTION V – UNOPS MINOR WORKS CONSTRUCTION CONTRACT

INVITATION LETTER

Dear Sir/Madam,

Subject: Invitation to Bid for the Construction of Installing additional 16 modules to existing check-points and community policing posts of the MDNP in Donetsk Region to enhance provision of police services to the population in the post-conflict or adjacent to conflict territories of Donetsk region – ITB Case No.: ITB/2020/16308

The United Nations Office for Project Services (UNOPS) is pleased to invite prospective bidders to bid in accordance with the requirements and process as set out in this Invitation to Bid (ITB).

The ITB consists of the following:

  - This Invitation Letter;

  - Bid Particulars (Section I);

  - Instructions to Bidders (Section II);

  - Evaluation Method and Criteria (Section III);

  - Returnable Bid Schedules (Section IV);

  - UNOPS Minor Works Contract (the Contract) (Section V).

A complete set of the above bidding documents in English may be obtained from UNOPS by downloading them from our website at https://esourcing.unops.org/.

If you are interested in submitting a bid in response to this ITB, please prepare your bid in accordance with the requirements and process as set out in this ITB and submit your bid to UNOPS by the Deadline for Bid Submission set out in the Bid Particulars in Section I of the ITB.

We look forward to receiving your bid.

Name: ____________________________________ Title: ____________________________________ Date: ____________________________________ Signature: __________________________________

SECTION I

### BID PARTICULARS

| Works (Article 1) | The works include the construction of Installing additional 16 modules to existing check-points and community policing posts of the MDNP in Donetsk Region to enhance provision of police services to the population in the post-conflict or adjacent to conflict territories of Donetsk region in Ukraine as further described in Section V of this ITB. |
| --- | --- |
| Contact person for correspondence, notifications and requests for clarifications (Article 1) | All correspondence, notifications and requests for clarifications in relation to this ITB shall be sent to: https://esourcing.unops.org/ |
| Bidder Eligibility (Article 4) | No nationalities are excluded from submitting a bid. |
| Clarifications (Article 8) | Requests for clarification from bidders will not be accepted any later than one week before the Deadline for Bid Submission. Responses to requests for clarification shall be communicated to bidders by posting responses on UNOPS’ website at https://esourcing.unops.org/ under ITB Case No. ITB/2020/16308. |
| Clarification Meetings (Article 9) | A clarification meeting shall be held as follows: Date: 15 October 2020 Time: 14:00 Kyiv time Location: Google Hangouts Meeting The clarification meeting is not mandatory. |
| Site Inspection (Article 10) | NA |
| Bid validity period (Article 13) | Bids shall remain valid for acceptance by UNOPS for 90 Days from the Deadline for Bid Submission. |
| Bid Currenc(ies) (Article 16) | Prices shall be quoted in USD. |
| Duties and Taxes (Article 17) | All bids shall be submitted net of any direct taxes |
| Language of bids (Article 19) | All bids, information, documents and correspondence exchanged between UNOPS and the bidders in relation to this bid process shall be in English. |
| Deadline for Bid Submission (Article 20) | All bids must be submitted by 12:00 pm (noon), Kyiv, Ukraine time, on 28 October 2020. |
| Bid Submission (Article 21) | https://esourcing.unops.org/ |
| Opening of Bids (Article 22) | Bids will be opened at 12:00 pm (noon), Kyiv, Ukraine time, on 28 October 2020. |

### SECTION II

### INSTRUCTIONS TO BIDDERS

### INFORMATION FOR BIDDERS

Bidders are invited to submit a bid for the works described in the Bid Particulars in Section I, and further described in the Contract in Section V, in accordance with this ITB.

All correspondence, notification and bids in relation to this ITB shall be sent to the contact person and address set out in the Bid Particulars in Section I.  Please note that the address for Bid Submission may be different.

### INTERPRETATION OF THE ITB

This ITB is an invitation to treat and shall not be construed as an offer capable of being accepted or as creating any contractual, other legal or restitutionary rights.

No binding contract, including a process contract or other understanding or arrangement, will exist between the bidder and UNOPS and nothing in or in connection with this ITB shall give rise to any liability on the part of UNOPS unless and until the Contract is signed by UNOPS and the successful bidder.

### AMENDMENTS TO THE ITB

Prior to the Deadline for Bid Submission, UNOPS may at its discretion modify the bidding documents by way of a written addendum.  All written addenda to the bidding documents shall form part of the ITB.

In the event UNOPS modifies the ITB, UNOPS will notify in writing all bidders that have received the ITB from UNOPS of such modification.

In order to give the bidders reasonable time to take such modification into account, UNOPS may extend the Deadline for Bid Submission as may be appropriate under the circumstances.

### BIDDER ELIGIBILITY

### A bidder may be a private, public or government-owned legal entity or any association, including a joint venture or consortium with legal capacity to enter into a binding contract with UNOPS.

A bidder, and all parties constituting the bidder, may have the nationality of any country with the exception of the nationalities, if any, listed in the Bid Particulars in Section I.

A bidder shall not be eligible to submit a bid if and when at the time of bid submission, the bidder:

- has been suspended or declared ineligible by UNOPS or any other entity of the United Nations system, including the World Bank;

- is on the UN 1267 terrorist list issued by the Security Council resolution 1267 which establishes a sanctions regime to cover individuals and entities associated with Al-Qaida and/or the Taliban; or

- has not attended a mandatory site inspection or mandatory clarification meeting, if applicable, in accordance with Articles 9 and 10.

- does not comply with any additional requirements as may be set out in the Bill of Particulars.

If a bidder does not have all the expertise required for the provision of the works to be provided under the Contract, such bidder may submit a bid in association with other entities, particularly with an entity in the country where the works are to be provided.  An entity may not submit more than one bid in response to this ITB, whether alone or in association with other entities.

In the case of a joint venture, consortium or association:

- all parties of such joint venture, consortium or association shall be jointly and severally liable to UNOPS for any obligations arising from their bid and the Contract that may be awarded to them as a result of this ITB;

- the bid shall clearly identify the designated entity designated to act as the contact point to deal with UNOPS.  Such entity shall have the authority to make decisions binding upon the joint venture, association or consortium during the bidding process and, in the event that a contract is awarded, during the duration of the contract; and

- The composition or the constitution of the joint venture, consortium or association shall not be altered without the prior consent of UNOPS.

### ERRORS OR OMISSIONS

Bidders shall immediately notify UNOPS in writing of any ambiguities, errors, omissions, discrepancies, inconsistencies or other faults in any part of the ITB, with full details of those ambiguities, errors, omissions, discrepancies, inconsistencies or other faults.

Bidders shall not benefit from such ambiguities, errors, omissions, discrepancies, inconsistencies or other faults.

### BIDDERS’ RESPONSIBILITY TO INFORM THEMSELVES & ACKNOWLEDGEMENT

### Bidders shall be responsible to inform themselves in preparing their bid.  In this regard, bidders shall ensure that they:

### examine and fully inform themselves in relation to all aspects of the ITB, including the Contract and all other documents included or referred to in this ITB;

### review the ITB to ensure that they have a complete copy of all documents;

### obtain and examine all other information relevant to the project and the scope of the works available on reasonable enquiry;

### verify all relevant representations, statements and information, including those contained or referred to in the ITB or made orally during any clarification meeting or site Inspection or any discussion with UNOPS, its employees or agents;

### attend any Clarification Meeting or Site Inspection that is mandatory under this ITB;

### fully inform and satisfy themselves as to requirements of any relevant authorities and laws that apply, or may in the future apply, to the execution of the works; and

### form their own assessment of the nature and extent of work required to execute the works and properly account for all work in their bid.

### Bidders acknowledge and agree that the ITB does not purport to contain all relevant information in relation to the works and is provided solely on the basis that bidders shall be responsible for making their own assessment of the matters referred to in the ITB, including the Contract (see Section V).

### Bidders acknowledge that UNOPS, its directors, employees and agents make no representations or warranties (express or implied) as to the accuracy, currency or completeness of this ITB or any other information provided to the bidders.

### UNOPS MINOR WORKS CONTRACT

Bidders shall be willing to sign the Contract (see Section V), without departure, qualification, amendment, limitation or exclusion should they be selected as a result of this bid process.

### CLARIFICATION OF THE ITB

Bidders may request clarification of the ITB or bid process by submitting a written request to the contact stated in the Bid Particulars in Section I up to the time stated in the Bid Particulars in Section I and thereafter requests for clarification will not be accepted.

UNOPS shall gather all requests for clarification and may respond in writing to all such requests at the same time. Responses to requests for clarification shall be communicated directly to all bidders that received the ITB directly from UNOPS if the ITB was not available online, and/or, if the ITB was available online or if stated in the Bid Particulars in Section I, responses will be posted online without disclosing the names of the bidders who submitted the requests for clarification.

### CLARIFICATION MEETINGS

Unless otherwise instructed in writing by UNOPS, a clarification meeting will only be held if stated in the Bid Particulars in Section I, at the time and place and in accordance with any instructions set out in the Bid Particulars in Section I.

If the Bid Particulars in Section I state that a clarification meeting shall be mandatory, a bidder which does not attend the clarification meeting shall become ineligible to submit a bid under this ITB.

The names of representatives of bidders who will attend the clarification meeting shall be submitted in writing by bidders to the UNOPS contact person listed in the Bid Particulars in Section I, including the full name and position of each representative at least 24 hours before the clarification meeting is to be held.

UNOPS will not issue any formal answers to questions from bidders regarding the ITB or bid process during the clarification meeting. All questions shall be submitted in accordance with Article 8.

The clarification meeting shall be conducted for the purpose of providing background information only. Without limiting Article 6, bidders shall not rely upon any information, statement or representation made at the clarification meeting unless that information, statement or representation is confirmed by UNOPS in writing.

UNOPS shall prepare minutes of the clarification meeting and communicate them in writing directly to all bidders which received the bid documents directly from UNOPS if the ITB was not available online, and/or, if the ITB was available online or if stated in the Bid Particulars in Section I, the minutes will be posted online without disclosing the names of the bidders who attended the clarification meeting, shortly after the clarification meeting.

### SITE INSPECTION

Unless otherwise instructed in writing by UNOPS, a site visit will only be held if stated in the Bid Particulars in Section I, at the time and place and in accordance with any instructions set out in the Bid Particulars in Section I.

If the Bid Particulars in Section I state that a site inspection shall be mandatory, a bidder which does not attend the site inspection shall become ineligible to submit a bid under this ITB.

Bidders participating in a site inspection shall be responsible for:

### arranging for and wearing personal protective equipment, including at a minimum safety helmets, boots and reflective vests; and

### making and obtaining any visa arrangements that may be required for the bidders to participate in a site inspection.

Prior to attending a site inspection, bidders shall execute an indemnity and a waiver releasing UNOPS in respect of any liability that may arise from:

  - loss of or damage to any real or personal property;

  - personal injury, disease or illness to, or death of, any person;

  - financial loss or expense, arising out of the carrying out of that site inspection; and

  - transportation by UNOPS to the site (if provided) as a result of any accidents or malicious acts by third parties.

UNOPS will not issue any formal answers to questions from bidders regarding the ITB or bid process during a site visit. All questions shall be submitted in accordance with Article 8.

A site visit will be conducted for the purpose of providing background information only. Without limiting Article 6, bidders shall not rely upon any information, statement or representation made at a site visit unless that information, statement or representation is confirmed by UNOPS in writing.

### CONTENT OF BID SUBMISSIONS

11.1

Returnable Bid Schedules

Bids shall include only a fully completed and dated set of the Returnable Bid Schedules, including only the information required by each Returnable Bid Schedule, either completed on the Returnable Bid Schedule document or annexed to the document, as the case may be, each signed in accordance with Article 18 by a person authorised by the bidder to bind it. The Returnable Bid Schedules are set out in Section IV.

11.2

# Other Information

Bids submitted shall only include information required to be submitted in accordance with the ITB.

### REMUNERATION FOR AND COSTS OF BIDS

Bidders shall not be entitled to any remuneration or compensation for the preparation and submission of their bid.

Bidders acknowledge that their participation in any stage of the bid process for this ITB is at the bidders' own risk and cost.  UNOPS shall not be responsible for any costs or expenses incurred by bidders in the preparation and submission of bids or participation in the bid process, including as part of any clarification meeting or site or plant inspection.

UNOPS is not liable to bidders for any costs, expense or loss on any legal, contractual, quasi contractual or restitutionary basis incurred or suffered in connection with the ITB or bidders' participation in the bid process, including where:

### clarifications and addenda are provided or not provided to bidders;

### a bidder is not selected or not engaged to carry out the works;

### UNOPS varies, terminates, suspends or delays any aspect of the bid process or conducts another process in its place;

### UNOPS elects not to proceed with the ITB in whole or in part; or

### UNOPS exercises any rights under the ITB.

### BID VALIDITY PERIOD

Bids shall remain valid for acceptance by UNOPS for the entire period set out in the Bid Particulars in Section I.  A bid valid for a shorter period of time shall be rejected.

Prior to expiration of the bid validity period, UNOPS may request in writing that the bidders extend the validity of their bids with the same conditions.  The bid of Bidders who decline to extend the validity of their bid shall become disqualified as no longer valid.

### PARTIAL BIDS

Bidders shall respond to all applicable Returnable Bid Schedules and shall bid for all sections of the works. UNOPS will NOT accept bids for one or several sections of the works only, nor will UNOPS accept bids for only part of the works or part of any section of the works.

### ALTERNATIVE BIDS

Alternative bids will not be evaluated.

If a bidder submits more than one bid:

- All bids marked as “Alternative Bid” will be disqualified and only the bid marked as “Initial Bid” will be evaluated; or,

- All bids will be rejected if no indication is provided as to which bid is the original bid and which is/are the alternative bid(s).

### BID CURRENCIE(S)

Prices in the bid shall be quoted in the currenc(ies) stated in the Bid Particulars in Section I. If applicable, for comparison and evaluation purposes, UNOPS will convert the bid prices into USD at the official United Nations rate of exchange in force at the time of the Deadline for Bid Submission.

Bid Prices shall be fixed.  Bids with adjustable Bid Prices shall be disqualified.

### DUTIES AND TAXES

UNOPS is a tax exempt entity.  All bids shall be submitted net of any direct taxes and any other taxes and duties, unless otherwise specified in the Bid Particulars in Section I.

### BID FORMAT

A bid shall contain no interlineations, erasures, or overwriting. If necessary to correct errors made by a Bidder, hand written corrections to the bid may be made before the submission and/or the Deadline for Bid Submission. In this case, such corrections shall be initialed by the person or persons who signed the bid.

Bids shall be signed by the person authorized to do so in Returnable Bid Schedule 1 – Form of Bid (see Section IV). That person shall be authorized by the bidder to bind the bidder.  A copy of such authorization shall be submitted along with the bid.

### LANGUAGE OF BIDS

All bids, information, documents and correspondence exchanged between UNOPS and the bidders in relation to this bid process shall be in the language set out in the Bid Particulars in Section I.

Supporting documents may be submitted in their original language.  If such language is different from that set out in the Bid Particulars in Section I, the supporting documents shall be submitted together with a translation of the supporting documents’ relevant excerpts.

### DEADLINE FOR BID SUBMISSION

### All bids shall be received by UNOPS by no later than the time and date set out in the Bid Particulars in Section I.  It shall be the sole responsibility of the bidders to ensure that their bid is received by the Closing Date.  UNOPS may reject any bid received after the Deadline for Bid Submission.

### Bids submitted after the Deadline for Bid Submission shall be rejected

- WITHDRAWAL, SUBSTITUTION, AND MODIFICATION OF BIDS

Prior to the Deadline for Bid Submission, a bidder may withdraw, substitute, or modify its bid after it has been submitted by sending a written notice to UNOPS. After the deadline for submission of the bids, however, the bids shall remain valid and open for acceptance by UNOPS for the entire Bid Validity Period, as may be extended.

Bid for which withdrawal has been requested prior to the deadline for submission of the bids shall be made available for collection by the bidder that submitted it within 15 days of its withdrawal. Otherwise, UNOPS shall have the right to discard such bid unopened without further notice to the Bidder. UNOPS shall not be responsible to return the bid to the Bidder at UNOPS’ costs.

### BID SUBMISSION

All bids shall be submitted to UNOPS in accordance with the requirements set out in this ITB, including the Bid Particulars set out in Section I.

Bids that are not submitted in accordance with the provisions set out in this ITB shall be rejected.

### OPENING OF BIDS

Bids will be opened at the time and location, and in accordance with the requirements, set out in the Bid Particulars in Section I.

# Bidders may attend the opening of the bids.  However, they shall not be allowed to attend the evaluation of the bids.

### EVALUATION METHOD AND CRITERIA

UNOPS shall evaluate bids and select a preferred bidder pursuant to Section III of this ITB.

### OTHER UNOPS RIGHTS

Subject to Section III of the ITB, UNOPS shall have no obligation to accept any bid, including the bid with the lowest price.

UNOPS may, in its absolute discretion, do all or any of the following:

#### require additional information from bidders;

#### change the structure and timing of the ITB;

#### alter, terminate, suspend or defer the bid process or any part of or activity in it;

#### consider or accept or reject any bid which is non-conforming;

#### request, attend or conduct any site inspections or clarification meetings;

#### request, attend or observe any product, plant, equipment or other demonstration, trial or test, provided UNOPS acts reasonably in so doing;

#### abandon, cancel or otherwise not proceed with the bid process at any time prior to the award of a contract, without any liability toward the bidders and without providing any reason or notice to bidders.

# COLLECTION OF REJECTED OR UNSUCCESSFUL BID

UNOPS shall not return any rejected or unsuccessful bids to the bidders, except for late bids, which will be available for collection by the bidders within fifteen days of the rejection.

### CONFIDENTIALITY

#### All information and documents provided to the bidders by UNOPS shall be treated as confidential by the bidders and shall:

#### remain the property of UNOPS;

#### not be used for any purpose other than the purpose of preparing a bid; and

#### be immediately returned to UNOPS in the event the bidder declines to respond to this ITB, or, in the event of a rejected or an unsuccessful bid, within fifteen days of being notified by UNOPS that its bid was rejected or unsuccessful.

All information and documents provided to the bidders by UNOPS shall not be disclosed to any third party, except:

- with the prior written consent of UNOPS;

- where the third party is assisting a bidder in preparing the bid, provided the bidder has previously ensured that party's adherence to this duty of confidentiality;

- if the information or documents is/are at the time of this ITB lawfully in the possession of the bidder through a party other than UNOPS;

- if required by law, and provided that the bidder has previously informed UNOPS in writing of its obligation to disclose the information or documents; or

- if the information is generally and publicly available other than as a result of breach of confidence by the person receiving the information.

### ETHICS AND CORRUPT PRACTICES

UNOPS requires that all bidders observe the highest standard of ethics during the entire bid process, as well as the duration of any contract that may be awarded as a result of this bid process. Therefore, all bidders shall represent and warrant that they:

- have not unduly obtained, or attempted to unduly obtain, any confidential information in connection with the bid process and any contract that may be awarded a result of this bid process;

- have no conflict of interest that would prevent them from entering into a contract with UNOPS, and shall have no interest in other bidders or parties involved in this bid process or in the project underlying this bid process;

- have not engaged, or attempted to engage, in any Corrupt Practices in connection with this bid process or the contract that may be awarded as a result of this bid process. For the purposes of this provision, Corrupt Practices shall mean any of the following:

- bribery: the act of unduly offering, giving, receiving or soliciting anything of value to influence the process of procuring works, or executing contracts;

- extortion or coercion: the act of attempting to influence the process of procuring works, or executing contracts by means of threat of injury to person, property or reputation;

- fraud: the misrepresentation of information or facts for the purpose of influencing the process of procuring works, or executing the contracts, to the detriment of UNOPS or other participants; or

- collusion: the agreement between bidders designed to result in bids at artificial prices that are not competitive.

- have not been involved in, either directly or indirectly, nor have they funded, either directly or indirectly, any terrorist activities, notably upon basis of the consolidated list of individuals belonging to or associated with terrorist entities as established and maintained by the United Nations 1267 Committee.

In the event that a bidder fails to comply with any of the above representations and warranties, UNOPS shall have the right to reject the bid submitted by such bidder, and to terminate any contract that may have been awarded as a result of this bid process immediately upon notice, without any liability for termination charges or any other liability of any kind of UNOPS. In addition, the bidder may be precluded from doing business with UNOPS and any other entity of the United Nations System in the future.

### AUDIT

Any bidder participating in this bid process shall agree to cooperate with the Office of Internal Oversight Services of the United Nations, UNOPS Internal Audit and Investigations Group as well as with any other investigation units authorized by UNOPS Executive Director and UNOPS Ethics Officer to investigate any allegation of misconduct, and in particular any allegation of a breach of Article 28 above, in connection with this bid process or any contract that may be awarded as a result of this bid process.

In cooperating with UNOPS, the bidders shall give access to UNOPS, upon written request, to all employees, representatives, agents and assignees, as well as to all documents, records and other elements of the bidder that may be required to conduct such investigation.

The failure of a bidder to comply with any of the above representations and warranties shall give UNOPS the right to disqualify the bid submitted by such bidder, and to terminate any contract that may have been awarded as a result of this bid process immediately upon notice, without any liability for termination charges or any other liability of any kind of UNOPS. In addition, the bidder may be precluded from doing business with UNOPS and any other entity of the United Nations System in the future.

### BID PROTEST

Any bidder that believes to have been unjustly treated in connection with this bid process or any contract that may be awarded as a result of such bid process may submit a complaint to UNOPS’ General Counsel.  More information about bid protests can be found on UNOPS’ website at www.unops.org.

SECTION III

EVALUATION METHOD AND CRITERIA

### EVALUATION METHOD

Bid shall be evaluated on the basis of the “lowest priced substantially compliant offer” evaluation method.

Firstly, bids shall be evaluated for technical compliance based on:

- technical expertise and experience;

- safety, quality and insurance; and

- capacity, resources and key personnel.

Secondly, bids that are found to be technically compliant shall be evaluated based on price and value for money, analysing all relevant costs, risks and benefits of each bid throughout the whole life cycle of the works and in the context of the project as a whole.

### PRELIMINARY EXAMINATION

Upon opening of the bids, UNOPS shall proceed to a preliminary examination of the bids.  UNOPS may reject any bid during the preliminary examination which does not comply with the requirements set out in this ITB, without further consultation with the bidder.

Bids which are incomplete, frivolous, clearly not competitive or contain material deviations from or reservations to the terms of the Contract, may, in UNOPS absolute discretion, be rejected or excluded from further consideration at any time during the evaluation, including after preliminary examination.  A bidder may not be permitted to correct or withdraw material deviations or reservations in a bid once the bids have been opened.

### CLARIFICATION OF BIDS

UNOPS may request clarification or further information in writing from the bidders at any time during the bid process.  The bidders’ responses shall not contain any changes regarding the substance or price of the bid.

UNOPS may use such information in interpreting and evaluating the relevant bid but is under no obligation to take it into account.

### EVALUATION CRITERIA

## Bid Schedule 1 – Form of Bid

The bidder’s form of bid is correctly filled out and dully signed.

Pass / Fail

## Returnable Bid Schedule 2 – Bidder Details

The bidder’s details are correctly filled out and the Bidder submitted proof of valid registrations under the legal and regulatory requirements of bidder’s country of incorporation, such as:

- Valid registration Certificate(s) or equivalent as applicable with the regulatory / statutory requirements

In order to "pass" these criteria, a bidder shall submit proof of certificate of valid registration with requested details.

Pass / Fail

## Returnable Bid Schedule 4 – Preliminary Programme

The bidder’s Preliminary program/Work Plan (together with the program narrative) demonstrates the bidder’s capacity to plan and programme the works within timelines that are consistent with the project requirements as stated in the ITB.

The preliminary program shows all the activities with planned start and end period, resource assignment, mobilization period etc. all fit within the preliminary specified contract period (up to 1,5 months) and contains program narrative (write-up).

If the Preliminary Program is missing, it shall carry ‘Fail’ marks in the evaluation.

Pass / Fail

Returnable Bid Schedule 5 – Proposed Project Team

The bidder’s project team and organisational structure demonstrate the capacity of the bidder’s core team to execute the works and should include all essential roles filled with people of the required experience.

The minimum requirements for the key personnel is specified in the below table. CV’s shall be used to verify the expertise and experience of the bidder’s personnel and skilled by copy of respective diplomas.

It should be noted that the key personnel proposed for the roles of Project Manager, and Field Engineers must remain in these roles for the during of the agreement and cannot be substituted without prior written consent from UNOPS. If any changes in work load of the bidder has place during the evaluation and awarding period, the contractor must propose other personal with higher or equal background.

| No. | Position Description | Qualifications and Experience |
| --- | --- | --- |
| 1 | Project Manager: To be responsible for the successful management of assigned project, its technical quality, schedule, project staff coordination, client communications, negotiating scopes and fees, billing and client follow-up maintenance | Education: - Master’s degree in construction management or similar. - A combination of Bachelor’s degree with an additional 2 years of relevant work experience may be accepted in lieu of the education requirements outlined above. Work Experience: - Minimum five years experience in managing or supervising construction activities related to the project requirements on a range of large and diverse construction projects in a developed commercial environment, requiring the coordination of multiple contractors and multiple trades simultaneously is required. - Extensive experience implementing works under complex quality and safety plans is essential. |
| 2 | Field Engineer: To perform field engineer duties including all setting out and applies the design as well as liaising with and working alongside the engineers, construction supervisor, surveyors and subcontractors. She/He shares responsibility for site security, health and safety, social and environmental, and the organization and supervision of material and human resources in the field. ensure that material and placement comply with the technical specifications, will analyse failure, and implement corrective and preventive action to ensure contracted quality is provided, creates and maintains quality documentation, such as quality manuals, quality procedures, etc., is responsible for planning, and carrying all required tests for using quality material and their placement, continuously improving QA receiving inspection process and procedures, and prepares QA/QC reports. | Education: - Master’s degree in civil engineering or similar. - A combination of Bachelor’s degree with an additional 2 years of relevant work experience may be accepted in lieu of the education requirements outlined above. Work Experience: - Minimum two years of relevant professional engineering experience at site. - Experience in works related to management of relevant sites. |
| 3 | Health & Safety Project Officer To be fully responsible for the health and safety of all workers, employees, consultants, public and visitors to the site. The officer shall carry out Health and Safety risk assessments and consider how risks could be reduced and ensure safer construction practices and to prevent dangerous acts that could lead to accidents/injuries on site. The Officer shall identify any specific health and safety law, regulations and relevant authorities’ policies and procedures relating to the execution, completion and remedying of the works. The Officer shall be experienced in the use of proper PPE, safe operating practices in Fall Protection, Electrical Safety, Stairways and Ladders Safety, Material Handling, Storage, Use and Disposal, Scaffolding, Fire Protection and Prevention, Excavations, Hand and Power Tools, Evacuations, etc. | Education: - Master’s degree in health and safety in construction or similar. - A combination of Bachelor’s degree with an additional 2 years of relevant work experience may be accepted in lieu of the education requirements outlined above. Work Experience: - Minimum two years of relevant professional experience at site. - Experience in works related to safety and health management of complex construction and reconstruction works with multiple contractors in multiple sites simultaneously is required. - Extensive experience implementing works under complex health and safety plans is essential. |

Pass / Fail

## Returnable Bid Schedule 6 – Insurances

Bidders are to provide confirmation that they will put in place the required insurance policies indicated in the contract details of insurance policies required under the Contract if selected for follows:

- Construction All Risks Insurance/Third Party Liability Insurance

- Workers’ Compensation/Employer’s Liability Insurance

### Pass / Fail

Returnable Bid Schedule 7 – Capacity Experience, Work in Hand and Completed.

#### a. Similar Projects during the last 3 years

Details of experience and past performance of the Bidder on similar renovation/ construction works within the past three (3) years. The Bidder must demonstrate through past projects its ability to produce a high-quality work. Letters of reference and/or Completion Certificates from previous employers are required.

In order to pass this criteria, a bidder shall have the experience of minimum of one  similar nature project of value not less than the quoted value, within the last 3 years.

Pass / Fail

#### b. All current projects underway or committed to start

Capacity to undertake this contract within current workload: Cumulative work capability of the bidder shall be at least equivalent to the offered bid price. The cumulative work capability is calculated as follows: (Cumulative work capability) = (Highest annual turnover in the last 3 years) – (Amount of works in hand). Bidder must submit supporting documents showing all ongoing contracts including respective project’s name, location, client (with email and phone number), and the contract amount, as well as the amount or percentage of the completion for each contract. If the project is nearly in completion (90% to 100%), it will not be considered as a project in hand.

Pass /Fail

##### с. Financial Capacity

Bidder must submit certified copies (signed by authorized person and stamped, if stamp is used by company) of following financial statements:

- Income Statement (Form2 for legal entities registered in Ukraine, declaration of income statements for private entrepreneurs or equivalent for foreign companies)

- Balance sheet (Form1 for legal entities registered in Ukraine or equivalent for foreign companies) for the last three years with accompanying audit report (if available). These financial statements should be registered at respective state authorities and has marks/cheques confirming this.

The requirement for the cumulative total volume of business (turnover) for the past three years will be calculated as follows: above or equal to 150,000.00 USD for last three years.

Should the currency of the financial statement be in a currency other than USD, the exchange rate used to convert must be based on the UN operational rate of exchange on the 31 Dec of the relevant year.  Exchange rates are available from http://treasury.un.org/

Returnable Bid Schedule 8 – Declaration

The bidder’s declaration is correctly filled out.

Pass / Fail

Returnable Bid Schedule 9 – Conflict of Interest

The bidder’s declaration is correctly filled out.

Pass / Fail

Returnable Bid Schedule 10 – Addenda to ITB

The bidder’s filled out this schedule.

Pass / Fail

SECTION IV

RETURNABLE BID SCHEDULES

[Note to Bidders: Instructions to complete each Returnable Bid Schedule are highlighted in blue in each schedule.  Please complete the Returnable Bid Schedules as instructed]

Returnable Bid Schedule 1

Form of Bid

United Nations Office for Project Services

Lypska, 10

Kyiv

Ukraine

Dear Sir/Madam,

Subject: Bid for the Construction of Installing additional 16 modules to existing check-points and community policing posts of the MDNP in Donetsk Region to enhance provision of police services to the population in the post-conflict or adjacent to conflict territories of Donetsk region in Ukraine, ITB Case No. ITB/2020/16308, dated 9 October 2020.

- We, [Name of Bidder], hereby submit a bid for the construction of the above-referenced works in response to the above-referenced ITB.

- We warrant that in preparing and submitting this bid, we have complied with, and are willing to be bound by, any and all of the requirements and provisions of the above-referenced ITB, including the terms and conditions of the Contract as set out in Section V of the ITB.

- Based on the above, our proposed Contract Price is: [Insert Proposed Contract Price in numbers and letters].

- Our bid shall remain valid for UNOPS’ acceptance until 90 days from the Deadline for Bid Submission.

- We acknowledge and agree that:

  - subject to Section III of the ITB, UNOPS is not bound to accept the lowest bid or any other bid it may receive in response to the above-referenced ITB;

  - no liability of UNOPS and no binding contract exists until the Contract is executed by both parties;

  - each party constituting the bidder is bound jointly and severally by this bid; and

I, the undersigned, certify that I am duly authorized by [insert name of bidder] to sign this bid and bind [insert name of bidder] should UNOPS accept this bid:

Name	: _____________________________________________________________

Title	: _____________________________________________________________

Date	: _____________________________________________________________

Signature	: _____________________________________________________________

[Stamp form of bid with official stamp of the bidder]

RETURNABLE BID SCHEDULE 2

BIDDER'S DETAILS

ITB Case No.: _______________________________________________________________________ Name of bidder: _______________________________________________________________________ Trade Licence title and No.: _______________________________________________________________________ Address of registered office:__________________________________________________________________ _______________________________________________________________________ Name of bidder representative: _______________________________________________________________________ Address for service of notices (if different than above): _______________________________________________________________________ _______________________________________________________________________ Phone number: _______________________________________________________________________ Facsimile number: _______________________________________________________________________ Mobile phone number: _______________________________________________________________________ Email: _______________________________________________________________________ The following documents shall be attached with this schedule: - Valid registration Certificate(s) as applicable with the regulatory statutory requirements

RETURNABLE BID SCHEDULE 3

BILL OF QUANTITIES

ITB Case No.: _____________________________________________________________

Name of bidder: ____________________________________________________________

Date: ____________________________________________________________________

Signature: ________________________________________________________________

Note to bidders: Bidders shall submit within Returnable Bid Schedule 3 (or annexed to Returnable Bid Schedule 3 if files size is prohibitively large) Bill of Quantities

Note that the Bill of Quantities (BoQs) for this work is labelled as follows:

Annex:3 BOQ

Do not change format or number of columns/rows – please put prices in column Unit cost only

RETURNABLE BID SCHEDULE 4

BIDDER PRELIMINARY PROGRAMME

AND

OUTLINE STATEMENT OF PROPOSED METHODS

ITB Case No.:______________________________________________________________

Name of bidder: ____________________________________________________________

Date: ____________________________________________________________________

Signature: ________________________________________________________________

### Note to bidders: Bidders shall submit a preliminary programme and an outline statement of methods to ensure the good and timely implementation of the works.

### Bidders are required to make their own detailed assessment of the time, work methods and activities that shall be required for the successful and timely completion of the works, including obtaining all required authorizations from local authorities.

If a bidder is selected as the preferred bidder, it shall be required to further develop and complete this programme in accordance with the Minor Works Contract.

RETURNABLE BID SCHEDULE 5

PROPOSED PROJECT TEAM

ITB Case No.:______________________________________________________________

Name of bidder: ____________________________________________________________

Date: ____________________________________________________________________

Signature: ________________________________________________________________

Note to bidders: Bidders shall set out below:

- the key personnel that the bidder proposes to assign to the execution of the works;

- the qualifications and relevant experience of each of the key personnel that the bidder proposes to assign to the execution of the works, including a CV/resume for each of the key personnel;

- the bidder’s representatives who are authorized to sign the Contract.  The bidder shall provide a copy of such authorization

Key Personnel

| No. | Position Description | Name | Years Exp |
| --- | --- | --- | --- |
| 1 | [Insert Description] | [Insert Name] | [Insert No.] |
| 2 | [Insert Description] | [Insert Name] | [Insert No.] |
| 3 | [Insert Description] | [Insert Name] | [Insert No.] |
| 4 | [Insert Description] | [Insert Name] | [Insert No.] |
| 5 | [Insert Description] | [Insert Name] | [Insert No.] |
| 6 | [Insert Description] | [Insert Name] | [Insert No.] |
| 7 | [Insert Description] | [Insert Name] | [Insert No.] |
| 8 | [Insert Description] | [Insert Name] | [Insert No.] |

Contractor's Representative as per the Contract:

| No. | Position Description | Name | Years Exp |
| --- | --- | --- | --- |
| 1 | Contractors Representative | [Insert Name] | [Insert No.] |

PERSONNEL & RESUME FORM

The Bidder shall provide details of the proposed personnel and their experience records in the following resume form:

Use one ‘’PERSONNEL & RESUME FORM’’ sheet per staff member.

| Position |  |  |  |  |
| --- | --- | --- | --- | --- |
| Personnel information |  | Name |  | Date of birth |
|  |  | Professional qualifications (education): |  |  |
| ### From mm-yyyy | ### To mm-yyyy |  | Company / Project / Position / Relevant technical and management experience (Summarize professional experience in reverse chronological order) |  |

Name & Signature of personnel: _______________              Date:___________________

RETURNABLE BID SCHEDULE 6

INSURANCES

ITB Case No.:______________________________________________________________

Name of bidder: ____________________________________________________________

Date: ____________________________________________________________________

Signature: ________________________________________________________________

Note to bidders: Bidders are to provide details of their insurance policies if they have any at the time of preparing their Bid.  If selected, Bidders will have to comply with the insurance requirements as set out under Schedule 2 of the Contract [Schedule of Works]. Bidders are advised that UNOPS may request copies of the insurance policies and any endorsements during the review of bids, including amounts of any deductibles and all exclusions.

- Construction All Risks Insurance/Third Party Liability Insurance

| Name of Insurer: |  |
| --- | --- |
| Policy No.: |  |
| Insured Amount: |  |
| Renewal Date: |  |
| Name of Broker: |  |
| Contact details of Broker: |  |

- Workers’ Compensation/Employer’s Liability Insurance

| Name of Insurer: |  |
| --- | --- |
| Policy No.: |  |
| Insured Amount: |  |
| Renewal Date: |  |
| Name of Broker: |  |
| Contact details of Broker: |  |

RETURNABLE BID SCHEDULE 7

CAPACITY, EXPERIENCE, WORK IN HAND AND WORK COMPLETED

ITB Case No.:______________________________________________________________

Name of bidder: ____________________________________________________________

Date: ____________________________________________________________________

Signature: ________________________________________________________________

  - All projects during the last 3 years:

| - Previous Construction Experience |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Commencement date | Completion date | Total value of works the Contractor was responsible for | Contract Name and title | Brief Description of the Works Executed by the Bidder | Contact details of Employer: (Name, Address, telephone, e-mail, fax) | Role of Bidder |

b. All current projects underway or committed to start:

CURRENT CONTRACT COMMITMENTS FORM

Bidders should provide information on their current commitments on all contracts that have been awarded, or for which a letter of intent or acceptance has been received, or for contracts approaching completion, but for which an unqualified, full completion certificate has yet to be issued.

- Current Contract Commitments

| ### No | ### Name & description of Contract | Contact details of Employer (Name, Address, Tel, Fax, E-mail) | Original contract amount [US$ Equivalent] | Value of Outstanding Work [Current US$ Equivalent] | Estimated Completion Date | Average Monthly Invoicing Over Last Six Months [US$/month)] |
| --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |

##### с. Financial Capacity

Total volume of business (Revenue) in year 2017 ____USD

Total volume of business (Revenue) in year 2018 ____USD

Total volume of business (Revenue) in year 2019 ____USD

Note to Bidders:  Bidder must submit certified copies (signed by authorized person and stamped, if stamp is used by company) of following financial statements: Income Statement (Form2 for legal entities registered in Ukraine, declaration of income statements for private entrepreneurs or equivalent for foreign companies) and Balance sheet (Form1 for legal entities registered in Ukraine or equivalent for foreign companies) for the last three years with accompanying audit report (if available). These financial statements should be registered at respective state authorities and has marks/cheques confirming this.

Should the currency of the financial statement be in a currency other than USD, the exchange rate used to convert must be based on the UN operational rate of exchange on the 31 Dec of the relevant year.

Exchange rates are available in http://treasury.un.org/

Assets

[List information regarding relevant facilities, fixed and/or mobile plants and equipments that would be used on this project. If such facilities, fixed and/or mobile plants and equipment are not owned by the bidder, please include information on how facilities, fixed and/or mobile plants and equipment will be hired or leased.]

RETURNABLE BID SCHEDULE 8

DECLARATION

United Nations Office for Project Services

United Nations Office for Project Services

Lypska, 10

Kyiv

Ukraine

Dear Sir/Madam,

Subject: Invitation to Bid for the Construction of Installing additional 16 modules to existing check-points and community policing posts of the MDNP in Donetsk Region to enhance provision of police services to the population in the post-conflict or adjacent to conflict territories of Donetsk region in Ukraine. Case No. ITB/2020/16308.

I, [insert name and title], [insert title], do solemnly and sincerely declare that:

- I am duly authorised by [Insert name of bidder] (the Bidder) to make this declaration on its behalf.

- I make this declaration on behalf of the Bidder.

- Before the Bidder submitted its bid, neither the Bidder, nor any of its employees or agents, had knowledge of the bid price proposed by any other bidder who submitted, or of any person, company, other body corporate or firm that proposed to submit, a bid in response to this ITB.

- Before the Deadline for Bid Submission of this bid process, neither the Bidder, nor any of its employees or agents, disclosed the Bidder’s bid  price to:

  - any other bidder who submitted a bid in response to this ITB;

  - any person, company, other body corporate or firm proposing to submit a bid in response to this ITB.

- Neither the Bidder, nor any of its employees or agents, has provided information to:

###### any other bidder who has submitted a bid in response to this ITB;

###### any person, company, other body corporate or firm proposing to submit a bid in response to this ITB; or

###### any other person, company, body corporate or firm for the purpose of assisting in the preparation of a bid in response to this ITB.

- The Bidder is genuinely competing for the Contract.

- Neither the Bidder, nor any of its employees or agents, has entered into any contract, agreement, arrangement or understanding, other than as disclosed to UNOPS in the bid, that the successful bidder for the Contract shall pay any money to, or provide any other benefit or other financial advantage to, an industry association in respect of the Contract.

- Neither the Bidder, nor any of its employees or agents, has entered into any contract, agreement, arrangement or understanding that the successful bidder for the Contract shall pay any money to, or provide any other benefit or other financial advantage to, any other bidder who unsuccessfully tendered for the Contract.

- Neither the Bidder, nor any of its employees or agents, has entered into any contract, agreement, arrangement or understanding that bidders for the Contract would include an identical or similar condition or qualification in their bids.

I acknowledge that this declaration is true and correct, and I make it in the belief that a person making a false declaration is liable to penalties.

DECLARED at [insert place] on [insert date] before me: _______________________________________________________________________ Signature of authorised witness _______________________________________________________________________ Name of authorised witness (capital letters) _________________________________________________________________________Address of authorised witness ________________________________________________________________________ Witness’ Occupation _________________________________________________________________________ Signature of declarant

RETURNABLE BID SCHEDULE 9

CONFLICTS OF INTEREST

ITB Case No.:______________________________________________________________

Name of bidder: ____________________________________________________________

Date: ___________________________________________________________________

Signature: _______________________________________________________________

#### Note to Bidder: Bidder shall declare any actual or potential conflicts of interest which may arise with respect to the project as between:

#### UNOPS and the bidder; and

#### UNOPS and any subcontractor (including consultants) proposed by the bidder

RETURNABLE BID SCHEDULE 10

ADDENDA TO ITB

ITB Case No.:______________________________________________________________

Name of bidder: ____________________________________________________________

Date: ____________________________________________________________________

Signature: _________________________________________________________________

We acknowledge receipt of the following Addenda, which have been taken into account in preparing the bid:

| Addendum Number | Dated |
| --- | --- |
| Annex 1 14012020_Specification for all modules |  |
| Annex 2 Drawings |  |
| Annex 3 BOQ |  |
| Annex A - UNOPS Health and Safety Management Plan |  |
| Annex B - UNOPS Quality Management Plan |  |
| Annex C - UNOPS Environmental Management Plan |  |

SECTION V: UNOPS MINOR WORKS CONTRACT

[Insert UNOPS Minor Works Contract]