INVITATION TO BID (ITB) FOR THE CONSTRUCTION OF WORKS

Date: 25th August 2011

Dear Sir/Madam,

Subject: Invitation to Bid for Construction of a K-span workshop at Jabal Sarag, Parwan (Lot 1), K-span workshop at KhinJan, Baghlan (Lot 2) Afghanistan and Traffic Control Gates at Tajikah and Malkhan Parwan and Doshak and Malkhanm, Baghlan (Lot 3).

Project: 00077146, Snow Clearance and Avalanche Prevention Project

Case no: UNOPS/AGOC/ITB/017/11 (Lot 1; Lot 2; Lot 3)

- The United Nations Office for Project Services (hereinafter “UNOPS”) is pleased to invite you to submit a bid for the construction of 2 x K-Span workshops and Traffic Control Gates, Kabul, Afghanistan, as described in Annex II of this Invitation to Bid.

- To enable you to submit a bid, please find enclosed the following annexes:

Annex I:	Instructions to Bidders

Annex II:	UNOPS’ requirements for the construction of works including bill of quantities, schedules, technical specifications and drawings

Annex III:	Bid Forms to be completed and returned with your bid

Annex IV:		Draft form of Contract

Annex V: 		UNOPS’ contract terms for construction of works

- The deadline for submission of the bid is:

Date: 8 September 2011

Time: 10:00 hours, Kabul time, ref.  (wwp.greenwichmeantime.com)

The above deadline is an absolute deadline. Bids received later will be declared invalid.

- Your bid must be addressed as follows:

United Nations Office for Project Services (UNOPS), AGOC

PROJECT No. 00077146, SCAP Project

UNOCA Compound, Jalalabad Road

Kabul, Afghanistan

and marked with:

BID for Project No.: 00077146, SCAP Project

UNOPS Case No.: UNOPS/AGOC/ITB/017/11 (Lot 1; Lot 2; Lot 3)

NOT TO BE OPENED BY REGISTRY

Please refer to Annex I, Instructions to Bidders, clause 4.2: Submission of bids for detailed instruction on how to submit your bid.

5.	Any requests for clarification should be referred to:

Office: UNOPS – AGOC

PROJECT No. 00077146, SCAP

Address: UNOCA Compound, Jalalabad Road, Kabul, Afghanistan

E-Mail: MangalA@unops.org – Mangal Atif (for questions only, do not send your bids to this email).

A prospective Bidder requiring any clarification of the Bid Documents shall contact UNOPS in writing. UNOPS will gather the queries and will respond in writing to all requests for clarification at the same time to all prospective bidders, provided that such request is received no later than five working days prior to the deadline for submission of bids. UNOPS shall forward copies of its response to all those who have acquired the Bidding Documents directly from it.

- A bid opening will be held on:

Date: 8 September 2011

Time: 12:00 hrs, Kabul time, ref.  (wwp.greenwichmeantime.com)

Location: UNOPS AGOC, UNOCA Compound Jalalabad Road, Kabul, Afghanistan

Bidders or their authorized representative may attend the bid opening of the bid at the date, time and location specified above. Bidders or their authorized representative intending to attend must advise the above UNOPS contact one day before the opening. A bid opening report indicating only the total price of each offer is available to all bidders upon request. Only one representative from each company is allowed to participate in the bid opening.

- Site Visit: In order to allow the prospective bidders to familiarize themselves with the site of the works, its surroundings and local conditions, UNOPS encourages the bidders to visit the site of the construction. A site visit will be held on August 28th 2011 at MoPW Base at Jabel Saraj at 10.30am and at MoPW Base at KhinJan at 14.00pm.

- Failure to comply with the requirements of the ITB may be grounds for disqualification of the bidder or may affect the evaluation of the proposal. This letter is not to be construed in itself as an offer to contract with your company; however, your bid could form the basis for a contractual agreement between your company and UNOPS.

- You are kindly requested to acknowledge receipt of this letter by e-mail or letter to above mentioned UNOPS contact and to indicate whether or not you intend to submit a bid.

- As soon as a contract award has been approved by all parties, the result will be posted on www.unops.org.

We look forward to receiving your bid.

Yours sincerely,

Pre-cleared by:					Approved by:

Date:							Date:

Farouk HIRZALLA, 					Kirk Bayabos

Procurement & Contracts Officer 			Head of Support Services

OIC, OC Director and Representative

AGOC, UNOPS

ANNEX I

INSTRUCTIONS TO BIDDERS

1.  INTRODUCTION

General: The overall objective of the project is to provide specialized training and infrastructure assistance to the Ministry of Public Works of Afghanistan to ensure a safe and reliable transport route through the Salang pass during the harsh winter months. In support of these objectives there is the need to construct Two K-span workshop in Jabel Saraj, Parwan and Khin Jan, Baghlan that will be utilized by the Ministry of Public Works to service their vehicles and heavy snow-clearing machinery. A second component is the construction and installation of traffic control gates at Tajikhan and Olang, Parwan and Doshak and Malkhan, Baghlan.

| Lot No | Description |
| --- | --- |
| 1 | K-span construction at Jabel Saraj, Parwan |
| 2 | K-span construction at Khin Jan, Parwan |
| 3 | Construction and Installaton of Traffic Control Gates at Tajikhan and Olang, Parwan and Doshak and Malkhan, Baghlan |

1.2.	Eligible Bidders:  A bidder may be a private, public or government-owned legal entity or any combination of them in the form of associations(s) including joint ventures or consortiums with a formal intent to enter into an agreement.

Bidder shall not be eligible to submit an offer when at the time of bid submission:

Bidder is already suspended by UNOPS, or,

Bidder’s name is included in the list (http://www.un.org/sc/committees/1267/consoltablelist.shtml) established and maintained by the United Nations 1267 Committee pursuant to the UN Security Council resolution 1267, which establishes a sanctions regime to cover individuals and entities associated with Al-Qaida and/or the Taliban, or,

Bidder is suspended by the UN Procurement Division (UN/PD), or,

Bidder has been declared ineligible by the World Bank, or

Bidder has any pending disputes or litigation with United Nations organizations, specialized agencies or any United Nations member states.

Bidder does not posses a registration with Afghanistan Investment Support Agency (AISA).

Joint venture, consortium or association: 	If you consider that your entity does not have all the expertise required for the delivery of the goods/works/services, there is no objection to your entity sub-contracting or associating with other entities, particularly with a firm in the country where the goods are to be delivered or the services/works to be undertaken. However, any invited entity may not participate in more than one consolidated offer for this ITB. Similarly, a local entity may associate with only one invited firm/institution that has been invited to offer for this ITB.

In the case of a joint venture, consortium or association

#### all parties shall be jointly and severally liable to UNOPS for the fulfillment of the provisions of the Contract; and

(b)	shall nominate one party who shall  act as a leader with the authority to bind the joint venture, association or consortium during the Bidding process and, in the event a Contract is awarded, during contract execution. The composition or the constitution of the joint venture, consortium or association shall not be altered without the prior consent of UNOPS.

1.3.	Ethics clauses: UNOPS requires that bidders observe the highest standard of ethics during the entire tender process and throughout the execution of the contract. Therefore the following will apply during the tender process and subsequent contract execution:

(a)	Any attempt by a bidder to obtain confidential information, enter into unlawful agreements with competitors or influence any UNOPS representative, official, employee or other agent of UNOPS or any organization of the UN (United Nations) system during the process of UNOPS of examining, clarifying, evaluating, comparing and selecting offers will lead to the rejection of its bid and may result in exclusion from participation in future UNOPS tenders.

(b)	The bidder must not be affected by any potential conflict of interest and shall have no particular link with other bidders or parties involved in the design or implementation of the project.

(c)	UNOPS reserves the right to suspend or cancel the contract if corrupt practices of any kind are discovered at any stage of the solicitation and award process or during the implementation of a contract. For the purposes of this provision, "corrupt practices" mean offering, giving, receiving or soliciting of, directly or indirectly, any thing of value to influence the action of any UNOPS representative, official, employee or other agent of UNOPS or any organization of the UN system in the selection process or in the execution of a contract.

- The Bidder warrants that it has not and shall not offer any direct or indirect benefit arising from or related to the performance of the contract or the award thereof to any representative, official, employee, or other agent of UNOPS or any organization of the UN system.

- The bidder represents and warrants that neither it nor any of its affiliates is involved in, either directly or indirectly, nor does it fund, either directly or indirectly, terrorist activities, notably upon basis of the consolidated list of individuals belonging to or associated with terrorist entities as established and maintained by the United Nations 1267 Committee. Any breach of this representation and warranty shall entitle UNOPS to terminate the contract immediately upon notice to the contractor, without any liability for termination charges or any other liability of any kind of UNOPS.

Failure to comply with one or more of the ethics clauses may result in the exclusion of the bidder or contractor from other UNOPS tenders.

1.4	UNOPS General Conditions of Contract: Bidders are requested to refer to the draft form of contract for the provisions under which the contract will be performed.

1.5	Bid Protest: Information regarding Bid Protest can be found at:

www.unops.org/english/whatwedo/services/procurement/Pages/Procurementpolicies.aspx

#### 2. 	SOLICITATION DOCUMENTS

2.1	Acknowledgement of solicitation documents: The bidder is requested to acknowledge receipt of the solicitation documents to UNOPS in writing via e-mail, or letter to confirm participation or non-participation. If you do not intend to submit a bid, it is not necessary to return the documents unless requested to do so. Written advice should be sent to UNOPS as to whether future invitations for the type of goods covered by this ITB are desired. Failure to comply with the above may result in a company being removed from the vendor list for the type of goods covered by this invitation.

2.2	Examination of solicitation documents: The bidder is expected to examine all instructions, forms, terms and requirements contained in the solicitation documents. Failure to comply with these documents will be at the bidder’s risk and may affect the evaluation of the bid.

  - Clarification of solicitation documents: A prospective bidder requiring any clarification of the solicitation documents may notify the UNOPS contact specified herein (see paragraph 5 of the ITB letter) in writing at the mailing address or e-mail address. UNOPS will respond in writing to any request for clarification of the solicitation documents that it receives at least 3 days prior to the deadline for the submission of bids. Written copies of UNOPS’s response (including an explanation of the query but without identifying the source of inquiry) will be sent to all prospective bidders that has received the solicitation documents and posted under the “view documents” of the concerned case on the “Current business opportunities” on www.unops.org, and we kindly ask you to check the site before submitting the bid. Written copies of UNOPS’s response (including an explanation of the query but without identifying the source of inquiry) will be sent to all prospective bidders that has received the solicitation documents. Oral explanations or instructions provided by UNOPS shall not be binding on UNOPS except to the extent confirmed in writing by the UNOPS contact person.

UNOPS will endeavor to provide the above clarifications expeditiously, but any delay in providing such information will not be considered a reason for extending the submission date of a bid.

  - Amendments of Solicitation Documents: At any time prior to the deadline for submission of bids, UNOPS may, for any reason, whether at its own initiative or in response to a clarification requested by a prospective bidder, modify the solicitation documents by amendment. All prospective bidders that have received the solicitation documents will be notified in writing of any amendments to the solicitation documents. In order to afford prospective bidders reasonable time in which to take the amendments into account in preparing their bids, UNOPS may, at its discretion, extend the deadline for the submission of bids.

- PREPARATION OF BIDS

Technical and Procedural Aspects:

  - Language of the Bid: The bids and all correspondence and documents relating to the Bid exchanged by the bidder and UNOPS shall be written in the English language. Any printed literature furnished by the bidder may be written in another language so long as accompanied by an English translation of its pertinent passages in which case, for purposes of interpretation of the bid, the English translation shall govern. This rule applies and for all documents including registration certificates.

  - Content of your bid: Your bid must comprise the following documents:

Technical documents:

- Bid submission form (Annex III-A)

- Bid technical approach & work plan form (Annex III-C)

- Bid personnel & resume form (Annex III-D)

- Bidder’s qualification forms (Annex III-F)

- Consortium/joint venture/association form (Annex III G), if applicable

Financial documents:

  - Cover letter stating the total amount

  - Priced bill of quantities (Annex III-B)

  - Bid security (Annex III-H)

3.3	Errors and omissions: The bidder will not be permitted to take advantage of any errors or omissions in the ITB. Should such errors or omissions be discovered, the bidder must notify UNOPS accordingly

  - Material, labour and facilities: No material, labour or facilities will be furnished by UNOPS or its clients unless specified in the ITB.

  - Partial bids: UNOPS will accept bids for individual lots.

Financial Aspects:

  - Remuneration for preparation of bid: No remuneration will be made to bidders for the preparation and submission of Bids. UNOPS will in no case be responsible or liable for those costs, regardless of the conduct or outcome of the solicitation process.

3.7	Bid validity: A bid must remain open for acceptance for at least 90 days from the bid submission date. UNOPS will make its best effort to select a successful bidder within this period.

  - Bid currency: Prices shall be quoted in the currency of the bidder's country or in any freely and fully convertible currency.

  - Duties and taxes: UNOPS is a tax exempt entity. All bids must be submitted net of any direct taxes or customs duties.

  - Final quantities: Final quantities may be increased or decreased according to the funds allocated. Therefore bidders should indicate any price/quantity restrictions associated with their offer.

  - Bid Security: The bidder shall provide a bid security in the form set out in Annex III-H of the ITB, or in another form acceptable to UNOPS and meeting the essential requirements set out therein. The bid security shall be submitted in original and in favour of UNOPS for a value of;

Lot 1: USD 7,500.00 (United States Dollars Seven Thousand and Five Hundred Dollars).

Lot 2: USD 7,500.00 (United States Dollars Seven Thousand and Five Hundred Dollars).

Lot 3: USD 3,000.00 (United States Dollars Three Thousand Dollars).

UNOPS reserves the right to reject the bid security should the mentioned conditions be deemed unfulfilled. The bid security shall have a minimum validity period of 90 calendar days from the bid opening date. Bidders must be prepared to extend the validity period by 30 days, if requested by UNOPS. As soon as a contract has been awarded or in case of cancellation of the solicitation process, UNOPS shall return the bid Security to all bidders.

4.  	SUBMISSION OF BIDS

4.1	Format of bid: A bid shall contain no interlineations, erasures, or overwriting, except as necessary to correct errors made by the bidder, in which case such corrections shall be initialed by the person or persons signing the bid.

4.2	Submission of bids: Your bid must be submitted by the deadline specified in paragraph 3 of the ITB letter and addressed as specified in paragraph 4 of the ITB letter using one of the following methods:

(a)	Mail/courier/personal delivery: Your bid shall be prepared in duplicate with one marked "Original" and the other marked "Copy". In the event of any discrepancy between them, the original shall govern. Your bid shall be submitted in one sealed outer and two sealed inner envelopes. Both inside envelopes shall indicate the name and the address of the Bidder. It is the bidder’s responsibility to ensure that bids are received before the deadline.

It is the bidder’s responsibility to ensure that bids are received by the deadline.

4.3		Late submission of bid: Bids and modifications to bids received after the bid submission deadline will be rejected.

4.4	Modification to and withdrawal of bid: Prior to the bid submission deadline, bids may be modified by the bidder.  Modifications to bids are to be submitted in the same manner as described in clause 4.2: Submission of bids. At any time prior to the bid submission deadline, bids may be withdrawn by written notice or in person by the bidder, or the bidder's duly authorized representative.

Withdrawal of the submission after the bid submission deadline shall not be honoured, and in such cases UNOPS shall open and evaluate the bids together with the other bids received. If the supplier has furnished a bid security, UNOPS shall withhold such security until the issue has been resolved.

4.5	Alternative bids: Alternative bids will not be taken into consideration.

4.6		Confidentiality of bid: If the bidder wishes to restrict disclosure and/or use of the data included in a bid for any purpose other than evaluation, a statement to that effect must be included in the bid. However, no such restrictions shall apply if the bidder is issued a contract.

5.	EVALUATION OF BIDS

5.1	Clarification of bids: To assist in the examination, evaluation and comparison of bids, UNOPS may at its discretion, ask the bidder for clarification of its bid. The request for clarification and the response shall be in writing and no change in price or substance of the bid shall be sought, offered or permitted.

  - Preliminary examination: Prior to the detailed evaluation of each bid UNOPS will undertake a preliminary examination and bids will not be considered for further evaluation in cases where:

  - They are incomplete (i.e. does not include all required documents as specified in Annex I,  Instructions to Bidders, clause 3.2: Content of bid)

  - The bidder is not eligible as per Annex I, Instructions to Bidders, clause 1.2: Eligibility criteria

  - Original bid has not been properly signed

  - Bid security has not been submitted in the prescribed format;

  - The validity of the bid is not in accordance with the requirements of the ITB as specified in Annex I, Instructions to Bidders, clause 3.7: Bid validity)

  - Technical evaluation criteria:

Bids are examined to determine if they comply with all requirements as specified in the ITB. Each lot will be evaluated individually. All non-compliant bids shall be rejected.  The following criteria will be considered in evaluating the bids for each Lot:

      - Bidder’s capacity to undertake the works including:

- Technical approach and work plan/timeframe is appropriate and in accordance with the requirements of the ITB.

- Relevant work experience and possession of key equipment for the construction. (see ANNEX III-C TECHNICAL APPROACH AND WORK PLAN)

      - Personnel:

- Project Manager with B.S. in Civil Engineering and minimum of 5 years of experience of work of an equivalent nature and volume, including no less than 3 years as a Manager.

-  Construction Supervisor with a minimum of 5 years of experience of work of an equivalent nature and volume.

-  Personnel experienced in using the full potential of equipment required for the project.

      - Current workload

- Bidder must provide a list of all liabilities and contracts, currently ongoing, directly and/ or joint-venture.

# Compliance with financial capacity requirements:

- Financial data demonstrates soundness of the bidder’s financial position and its prospective long term profitability including the capacity to have a cash flow amount of 100,000.00 USD or equivalent.

- Average annual construction turnover not less than USD 200,000.00 (United States Dollars Two Hundred Thousand only) for each of the last three years.

  - Evaluation of price: For comparison and evaluation purposes, UNOPS will convert the bid amount for each lot into USD at the official UN rate of exchange in force at the bid submission date.

The financial bid for each lot will be opened only for those entities whose technical bid is compliant. Non-compliant bids will not be eligible for further consideration. Bids determined to be compliant shall be checked for any arithmetic errors in computation and summation. Any arithmetical errors are corrected without prejudice to the bidder as follows:

      - where there is a discrepancy between the unit rate and the total amount derived from the multiplication of the unit rate by the corresponding quantity, the unit rate shall prevail and the total amount shall be corrected, unless in the opinion of UNOPS there is an obvious error in the unit rate, in which event the total amount as quoted shall prevail and the unit rate shall be corrected.

      - If there is a discrepancy between words and figures the amount in words will prevail.

Amounts corrected in this way shall be binding on the bidder. If the bidder does not accept them, its bid shall be rejected and any bid security returned to the bidder.

Bidder’s prices for the major items such as concrete, walling, roofing, windows, doors etc. specified in the Schedule of Rates, will be compared with the market rates for similar items derived by UNOPS. The bidder’s prices must be within +/- 20% tolerance of UNOPS derived prices. The bids exceeding the above percentage will be rejected.

  - Background check: After completion of the evaluation but prior to award, UNOPS reserves the right to conduct background checks of bidders’ firms and to reject bidders not deemed to have the capacity to perform the contract to the satisfaction of UNOPS. Bidders shall permit UNOPS representatives to access their facilities at any reasonable time to inspect the bidder’s premises.

6.	AWARD OF CONTRACT

6.1	Award criteria: A contract may be awarded to the bidder offering the lowest priced compliant bid due consideration given to the general principles of UNOPS procurement activities. Notwithstanding the foregoing sentence, UNOPS reserves the right to accept all or part of your bid and in case of an ITB divided into lots to award one contract to one bidder for one or more lots or multiple contracts to multiple bidders for one or more lots, whichever is in UNOPS’ best interest.

Notwithstanding the above, UNOPS reserves the right to accept or reject any bid, and to cancel the bidding process and reject all bids, at any time prior to the award of contract, without thereby incurring any liability to the affected bidder or bidders or any obligation to inform the affected bidder or bidders of the grounds for such action.

7.	CONTRACT TERMS

7.1	Time frame for the completion of the works: The successful bidder will be expected to complete the works within;

Lot 1:  Six (6) weeks from the award of contract, which is foreseen to take place in 12 September 2011.

Lot 2:  Six (6) weeks from the award of contract, which is foreseen to take place in 12 September 2011.

Lot 3:  Four (4) weeks from the award of contract, which is foreseen to take place in 12 September 2011.

The timeframe is fixed and not negotiable as works must be completed during this year construction season. Bidder’s technical approach and BOQ should consider the time factor.

7.2	Contract: Any contract issued as a result of this ITB will be issued in the currency offered in the bid and shall be governed by UNOPS General Conditions for Contracts for Construction Works effective on the date the contract is issued. Within 30 days of receipt of the contract the successful bidder shall sign and date the contract and return it to UNOPS.

7.3 	A 6-month defects liability period will be enforced following substantial completion of works.  Retention of 10% will be applied to each payment with the balance of the amount to be paid to the contractor at the successful completion of the defects liability period.

    - PAYMENT TERMS:

8.1		Time of payment: UNOPS will ordinarily effect payment within 30 days after receipt of payment documentation. Bidders are requested to refer to the General Conditions of Contract for Construction Works, clause 5.6 for UNOPS’ procedures for payment approvals.

8.2		Letter of credit: UNOPS will not provide letters of credit to cover payment obligations.

8.3	Currency of payment: Payment will be made in the currency in which the contract is issued.

8.4	Advance payment: Any request for an advance payment is to be justified and documented by a priced bill of quantities and a program of work approved by the engineer and UNOPS.  Such request must be submitted with the bid. Please note that in the case that an advance payment is requested and subsequently granted, UNOPS will normally require a bank guarantee or other suitable security arrangement.

In any event, it is at the discretion of UNOPS to determine whether an advance payment will be granted and what amount is warranted, as well as the conditions under which such payment would be made.  Additional information may be requested by UNOPS at the time of finalizing contract negotiations with the selected Bidder, prior to making a final decision on an advance payment.

9	Mandatory Requirement for Doing Business with UNOPS:

9.1	As a condition of doing business with UNOPS it is necessary that vendors, their subsidiaries, agents, intermediaries and principals cooperate with the Office of Internal Oversight Services (OIOS) of the United Nations in its investigations, as and when required. Such cooperation shall include, but not be limited to, the following: access to all employees, representatives, agents and assignees of the vendor; as well as production of all documents requested, including financial records. Failure to fully cooperate with investigations will be considered sufficient grounds to allow UNOPS to repudiate and terminate the contract, and to debar and remove the vendor from UNOPS’s list of registered vendors.

##### ANNEX II/I

REQUIREMENTS

LOT 1: K-Span Construction, Jabel Saraj Parwan

This Annex contains the Bill of Quantities, Schedules, Specifications, Drawings, and other supplementary information that describe the Works to be procured.

II-I A:	Bill of Quantities – see attachment

II-I B:	Technical specifications and schedules – see attached

II-I C:	List of key equipment required for the construction works

Key Equipments for LOT 1

- Concrete Mixers – 2 No

- Concrete Vibrator – 4 No

- Welding Equipment- 2 No of complete sets.

- Sundry K-span Building Equipment to speed up the overall K-span building operations.

- Generators 25 KVA		2 No.

- K-Span Super Machine 	1 No

- Insulation Machine 		1 No

- Steel cutting Machine 	2 No

- Electrical Drill			5 No

- Electrical Scissors 		5 No

- Seaming Machine 		4 No

- Angler Cutter			4 No

- Manual Scissor		4 No

- Concrete Drill			2 No

- Shuttering 			300 Sq.M

- Dump truck 			2 No

- Excavator			1 No

- Grader 			1 No

- Heavy Compactor		2 No

- Total Station			1 No

II-I D:	Drawings – see attached

##### ANNEX II/II

REQUIREMENTS

LOT 2: K-Span Construction, Khin Jan Baghlan

This Annex contains the Bill of Quantities, Schedules, Specifications, Drawings, and other supplementary information that describe the Works to be procured.

II-II A:	Bill of Quantities – see attached

II-II B:	Technical specifications and schedules – see attached

II-II C:	List of key equipment required for the construction works

Key Equipments for LOT 2

- Concrete Mixers – 2 No

- Concrete Vibrator – 4 No

- Welding Equipment- 2 No of complete sets.

- Sundry K-span Building Equipment to speed up the overall K-span building operations.

- Generators 25 KVA		2 No.

- K-Span Super Machine 	1 No

- Insulation Machine 		1 No

- Steel cutting Machine 	2 No

- Electrical Drill			5 No

- Electrical Scissors 		5 No

- Seaming Machine 		4 No

- Angler Cutter			4 No

- Manual Scissor		4 No

- Concrete Drill			2 No

- Shuttering 			300 Sq.M

- Dump truck 			2 No

- Excavator			1 No

- Grader 			1 No

- Heavy Compactor		2 No

- Total Station			1 No

II-II D:	Drawings – see attached

##### ANNEX II/III

REQUIREMENTS

LOT 3: Construction and Installation of Traffic Control Gates at Tajikjan and Malkhan, Parwan and Doshak and Malkhan, Baghlan

This Annex contains the Bill of Quantities, Schedules, Specifications, Drawings, and other supplementary information that describe the Works to be procured.

II-III A:	Bill of Quantities – see attached

II-III B:	Technical specifications and schedules – see attached

II-III C:	List of key equipment required for the construction works

Key Equipments for LOT 3

- Concrete Mixers – 1 No

- Concrete Vibrator – 2 No

- Welding Equipment- 2 No of complete sets.

- Sundry steel cutting and fixing Equipment to speed up the overall steel works operations.

- Generators 10 KVA		1 No.

- Steel cutting Machine 	2 No

- Electrical Drill			5 No

- Electrical Scissors 		5 No

- Dump truck 			1 No

- Excavator			1 No

II-III D:	Drawings – see attached

##### ANNEX III

BID FORMS

The forms below must be completed and returned with your Bid:

III A:	Bid Submission Form

III B:	Bill of Quantities Form

III C:	Bid Technical Approach & Work plan Form

III D:	Bid Personnel & Resume Form

III F:	Bidder’s Qualification Forms

III G:	Consortium/Joint Venture/Association Form, if applicable

III H:	Bid security

ANNEX III-A

## BID SUBMISSION FORM

Project: 00077146, SCAP Project

Case no: UNOPS/AGOC/ITB/017/11 - Construction of a Two K-span workshops and Traffic Control Gates

TO:	United Nations Office for Project Services

Office: UNOPS – AGOC

PROJECT No. 00077146, SCAP Project

Address: UNOCA Compound, Jalalabad Road, Kabul, Afghanistan

Dear Sir/Madam:

Having examined the Invitation to Bid including its annexes for the execution of above mentioned works, the receipt of which is hereby duly acknowledged, we the undersigned, offer to execute and complete such works and remedy any defects therein in conformity with our Bid attached herewith and in accordance with the terms and conditions of Contract and for the sum offered in the bill of quantities attached herewith and made part of this Bid.

Should our Bid be accepted, we shall commence the works as soon as is reasonably possible after the receipt of the Engineer’s notice to commence, and to complete the whole of the works comprised in the contract within: Below, indicate the lots you are bidding on and the period you intend to complete the works from the date of contract award estimated as 12 September 2011.

| Lot No | Description | Bidding/ Not Bidding | Intended time to complete works |
| --- | --- | --- | --- |
| 1 | K-span construction at Jabel Saraj, Parwan |  |  |
| 2 | K-span construction at Khin Jan, Parwan |  |  |
| 3 | Construction and Installaton of Traffic Control Gates at Tajikhan and Olang, Parwan and Doshak and Malkhan, Baghlan |  |  |

This bid shall be valid and binding upon us 90 days, and may thus be accepted at any time before:

Below, indicate the date until which you offer is valid (dd/mm/yyyy)

________________________________________________________________________

We understand that UNOPS is not bound to accept any bid it may receive.

Our Bid includes the following documents:

- Priced bill of Quantities

- Cover letter stating the total amount

- Technical approach and work plan

- Personnel & resume forms

- Equipment form

- Bidder’s qualification form

- Consortium form if applicable

- Bid security

Date: ______________________________________________________________________

Name of Bidder: _____________________________________________________________

Address of Bidder: ___________________________________________________________

________________________________________________________________________

________________________________________________________________________

Phone No.: ________________________  Fax no.: _____________________________

E-mail address: ______________________________________________________________

Authorised Signature:_________________________________________________________

Name of Authorised Representative Signature (type or print):

Functional title of Signatory:

ANNEX III-B

BILL OF QUANTITIES FORM

(Attached)

Bidders shall price separately each Item in the Bill of Quantities (B/Q) and return the form duly signed with the Bid

____________			__________________________________________________

Date 					Authorised Signature

ANNEX III-C

TECHNICAL APPROACH AND WORK PLAN FORM

- Outline proposed technical approach for the execution of the Works specific to this project, and, in particular, proposed procedures and methodologies for construction.

- Attach a work plan (milestone bar chart) representing the construction programme and detailing the relevant activities, dates, mobilization and allocation of labour, plant, equipment, and material resources.

____________		_____________________________________________

Date 				Authorized Signature

### ANNEX III-D

PERSONNEL & RESUME FORM

Bidders should provide a description of the site organization or an organization chart and the names of suitably qualified personnel to meet the requirements specified in Annex II: Requirements. The data on their experience should be supplied using the Resume Form below for each candidate.

The Bidder must demonstrate that it has the personnel for the key positions that meet the following requirements:

| No. | Position | Total Work Experience | Experience In Similar Work |
| --- | --- | --- | --- |
| 1 | Project Manager | minimum 5 years of experience of work | no less than 3 years as a Manager |
| 2 | Construction Supervisor | minimum of 5 years of experience |  |
| 4 | Personnel experienced in using the full potential of equipment required for the project. |  |  |

Proposed Personnel:

| 1. | Title of position |
| --- | --- |
|  | Name |
| 2. | Title of position |
|  | Name |
| 3. | Title of position |
|  | Name |
| 4. | Title of position |
|  | Name |

The Bidder shall provide details of the proposed personnel and their experience records in the following resume form:

| Position |  |  |
| --- | --- | --- |
| Personnel information | Name | Date of birth |
|  | Professional qualifications |  |
| Present employment | Name of employer |  |
|  | Address of employer |  |
|  | Telephone | Contact (manager / personnel officer) |
|  | Fax | E-mail |
|  | Job title | Years with present employer |

Summarize professional experience in reverse chronological order. Indicate particular technical and managerial experience relevant to the project.

| ### From | ### To | ### Company / Project / Position / Relevant technical and management experience |
| --- | --- | --- |

___________			________________________________________________________

Date 				Authorised Signature

ANNEX III-F

BIDDERS QUALIFICATION FORMS

The Bidder shall provide the requested information to clearly demonstrate that it has the qualifications to perform the contract in accordance with Annex II: Requirements.

III-F-1: Financial situation form (Each Bidder or member of a JV must fill in this form and attach audited statements for the past three years,  if available)

  - Financial data

  - Annual Turnover data

III-F-2: Experience as Contractor Form

  - Current contract commitments

  - Previous construction experience

III-F-3: Sub-contracting form (if applicable)

Financial Situation Form (Annex III-F-1)

|  | - Financial Data for Previous 3 Years [USD Equivalent] |  |  |
| --- | --- | --- | --- |
|  | Year 1: | Year 2: | Year 3: |

Information from Balance Sheet

| Total Assets |  |  |  |
| --- | --- | --- | --- |
| Total Liabilities |  |  |  |
| Net Worth |  |  |  |
| Current Assets |  |  |  |
| Current Liabilities |  |  |  |

Information from Income Statement

| Total Revenues |  |  |  |
| --- | --- | --- | --- |
| Profits Before Taxes |  |  |  |
| Profits After Taxes |  |  |  |

Authorised Signature: ________________________________________________________________

Date: _____________________________________________________________________________

Average Annual Construction Turnover Form

| - Annual Turnover Data for the Last 3 Years (Construction only) |  |  |  |
| --- | --- | --- | --- |
| Year | Amount Currency | Exchange Rate | USD Equivalent |
| Average Annual Construction Turnover |  |  |  |

The information supplied should be the Annual Turnover of the Bidder or each member of a JV in terms of the amounts billed to clients for each year for work in progress or completed, converted to US Dollars at the rate of exchange at the end of the period reported.

Authorised Signature: ________________________________________________________________

Date: _____________________________________________________________________________

EXPERIENCE AS CONTRACTOR FORM (Annex III-F-2)

Current contract commitments

Bidders and each partner to a JV should provide information on their current commitments on all contracts that have been awarded, or for which a letter of intent or acceptance has been received, or for contracts approaching completion, but for which an unqualified, full completion certificate has yet to be issued.

- Current Contract Commitments

| ### No | ### Name & description of Contract | Contact details of Employer (Name, Address, Tel, Fax, E-mail) | Value of Outstanding Work [Current US$ Equivalent] | Estimated Completion Date | Average Monthly Invoicing Over Last Six Months [US$/month)] |
| --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| 3 |  |  |  |  |  |
| 4 |  |  |  |  |  |
| 5 |  |  |  |  |  |

Authorised Signature: ________________________________________________________________

Date: _____________________________________________________________________________

Previous Construction Experience (Annex III-F-3)

Each Bidder or member of a JV must fill in this form with previous construction experience both in home country and  internationally.

| - Previous Construction Experience |  |  |  |  |
| --- | --- | --- | --- | --- |
| Commen-cement date | Completion date | Total value of works the Contractor was responsible for | Contract Name and title Brief Description of the Works Executed by the Bidder Contact details of Employer: (Name, Address, telephone, e-mail, fax) | Role of Bidder |

Authorised Signature: ________________________________________________________________

Date: _____________________________________________________________________________

Sub-contracting Form (Annex III-F-4)

If the Bidder intends to sub-contract part of the Works under the Contract he is required to provide the following details:

| Work intended to be sub-contracted | Name and details of Sub-Contractor | % Value of Subcontract as Percentage of Total Cost of the Project | Experience in Similar Work (Details to be Specified) |
| --- | --- | --- | --- |

Authorised Signature: ________________________________________________________________

Date: _____________________________________________________________________________

ANNEX III-G

JOINT VENTURE/CONSORTIUM/ASSOCIATION INFORMATION FORM

(to be completed and returned with your Bid id the Bid is submitted as a Joint Venture/Consortium/Association)

| JV / Consortium/ Association Information |  |
| --- | --- |
| Name |  |
| Names of each partner and contact information (address, telephone numbers, fax numbers, e-mail address) |  |
| Name of leading partner (with authority to bind the JV, Consortium, Association during the Bidding process and, in the event a Contract is awarded, during contract execution) |  |
| Proposed proportion of responsibilities between partners (in %) with indication of the type of the Works to be performed by each |  |

Signatures of all partners of the JV:

We hereby confirm that if the contract is awarded, all parties of the Joint Venture/Consortium/Association shall be jointly and severally liable to UNOPS for the fulfillment of the provisions of the Contract.

Name of partner: ____________________________	Name of partner: _________________________

Signature: _________________________________	Signature: _______________________________

Date: _______________________			Date:  ________________________

Name of partner: ___________________________	Name of partner: _________________________

Signature: _________________________________	Signature: _______________________________

Date: _______________________			Date:  ________________________

ANNEX III-H

## BID SECURITY FORM

FIRST DEMAND GUARANTEE

First Demand Guarantee No [XXXXX] in favour of:

UNOPS, United Nations Office for Project Services,

Att.: Mr. Bruce McCarron, Operational Centre Director and Representative, UNOPS AGOC,

UNOCA Compound, Jalalabad Road, Kabul, Afghanistan

We [INSERT NAME OF BANK OR FINANCIAL INSTITUTION] have been informed that [INSERT NAME AND ADDRESS OF THE BIDDER] (hereinafter called “the Bidder) has submitted their offer dated [INSERT DATE WHEN OFFER WAS SIGNED] against UNOPS [Invitation to Bid (ITB] [INSERT REFERENCE NUMBER AND TITLE] dated [INSERT DATE WHEN SOLICITATION DOCUMENTS WERE ISSUED], for [INSERT DESCRIPTION OF SERVICES/WORKS/GOODS] (hereinafter called “the Bid”)

At the request of the bidder, we hereby irrevocably undertake to pay UNOPS any sum or sums not exceeding a total of [INSERT AMOUNT OF GUARANTEE] upon receipt of the first demand in writing from UNOPS stating that:

1. The Bidder fails or refuses to sign the Contract, or

2. The Bidder fails or refuses to submit the Performance Bond

This guarantee shall be valid until…………..[INSERT DATE AND/OR EVENT(S)].

Consequently, any demand of payment under this guarantee must be received at this office on or before that date.

SIGNATURE AND SEAL OF THE GUARANTOR  	..................................................................

NAME OF BANK OR FINANCIAL INSTITUTION	..................................................................

ADDRESS					..................................................................

DATE						..................................................................

ANNEX IV

DRAFT FORM OF CONTRACT

ANNEX V

CONTRACT TERMS FOR CONSTRUCTION OF WORKS

In the event of a contract the following will apply:

V-A	Bidders are requested to refer to the draft form of contract for the provisions under which the contract will be performed.