NON-CONFORMANCE (NC) REGISTER[[1]](#footnote-1)

|  |  |
| --- | --- |
| **Project Title** | Please write here |
| **Contract No.** | Please write here |
| **Employer** | Please write here |
| **Contractor** | Please write here |
| **NC Register last updated by** | Please write here |
| **NC Register updated as of** | Date |

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Item No.** | **NC Number** | **Work Category** | **NC  Raised on** | **NC report raised by** | **Non Conformance Details** | **Proposed Corrective Action** | **Date corrective action completed** | **Date Corrective action approved and accepted** | **Date NC closed out** | **Comment** |
| 1 | NC17 | Civil | 15.12.17 | QA Team Lead | The reinforcement bar delivered on site - Lot 2- does not satisfy the specified Yield Strength | Remove from site |  |  |  |  |
| 2 | NC 18 | Electrical |  |  |  |  |  |  |  |  |

|  |  |
| --- | --- |
| **NRC Reviewed by** | DPM |
| **NRC Approved by** | PM |

1. Before issuing NC report to the Contractor the same has to be logged in the NC register and subsequently the register updated, reviewed and approved whenever there is a change and/or the NC is closed out. [↑](#footnote-ref-1)