TERMS OF REFERENCES for IMPLEMENTING PARTNER

Strengthening Local Communities' Adaptive Capacity and Resilience to Climate Change through Sustainable Groundwater Exploitation in Zimbabwe- Be-Resilient Zimbabwe Plus Project

| Country | Zimbabwe |
| --- | --- |
| Project locations | Buhera District (Wards 20 and 23) |
| Duration | 30 months |
| Application deadline | 31 March 2025 |

- BACKGROUND:

The United Nations Educational, Scientific and Cultural Organization (UNESCO) seeks to build peace through international cooperation in Education, the Sciences and Culture. UNESCO’s programmes contribute to the achievement of the Sustainable Development Goals in Agenda 2030 adopted by the UN General Assembly in 2015. This Call for Partnerships (CFP) for Implementation Partners relates to the UNESCO project:

Strengthening local communities’ adaptive capacity and resilience to climate change through sustainable groundwater utilisation in Zimbabwe

UNESCO in partnership with the Government of Zimbabwe is implementing a US$5 million project with financial support from the Adaptation Fund (AF) project. The objective of the project is to increase local communities’ adaptive capacity and resilience to climate change through sustainable groundwater utilisation for food security and other productive uses in rural areas of Zimbabwe (2 wards in Binga and 2 wards in Buhera districts). To achieve this, the project will implement an array of actions starting at national to local levels. These include: (i) Strengthening technical, institutional and human capacity for improved and sustainable utilization of groundwater at national and local level; (ii) conducting comprehensive assessments of groundwater resources in two poverty-stricken and highly vulnerable sub-catchments of Lower Gwayi and Upper Save and develop sample plans for improving climate resilience through sustainable groundwater utilization; (iii) Strengthening the capacity of water and land management institutions in Lower Gwayi and Upper Save sub-catchments by developing integrated catchment management plans that promote groundwater use whilst protecting groundwater resources; (iv) Piloting and demonstrating concrete climate change adaptation measures based on sustainable groundwater utilisation by diversifying and strengthening the livelihoods of the most vulnerable population in Lower Gwayi and Upper Save sub-catchments; and (v) Compiling and disseminating lessons learnt from the project to facilitate future upscaling and replication of good practices in groundwater extraction and management.

Due to limited adaptation options in Binga and Buhera districts, an increase in unsustainable activities along key value chains is observed, leading to land degradation and deterioration of key water sources. Poor land husbandry practices have degraded crucial water resources systems such as wetlands and natural sand dams, which are incrementally reducing their ability to provide ecosystem services. The other challenge is related to poor value chains. Some business ventures such as beekeeping and goat rearing have not been successful because of the limited scale of the projects and disorganized markets. These challenges are happening in a space where there is a weak institutional framework for farmers to participate viably in priority value chains, with weak adaptive capacities among the smallholder communities and low application of climate smart technologies. These issues have led to reduced land productivity, diminished natural capital, and decreased resilience of vulnerable communities to climate change. This project activity aims to address these challenges by piloting and demonstrating climate-smart water and food security projects using groundwater and rainwater harvesting at community level and piloting household livelihood enhancement, diversification and climate resiliency projects in four Project wards. The Ministry of Lands, Agriculture, Fisheries, Water and Rural Development is the executing partner, and the project will be implemented for 4 years from January 2024 to January 2028.

- PROJECT OBJECTIVES, OUTCOMES, ACTIVITIES, DELIVERABLES:

The objective of this Call for Proposals is to complement the climate resilience interventions being implemented by the project. This project activity aims to increase the climate resilience of vulnerable communities living in the target project district of Buhera (Wards 20 and 23) located in the Upper Save sub-catchment in Zimbabwe.

Component 3. To strengthen the capacity of water and land management institutions in Lower Gwayi and Upper Save sub-catchments in developing integrated catchment management plans that promote and protect groundwater use whilst protecting groundwater resources

Output 3.5 About 1,000 farmers in target areas trained on skills for sustainable technologies and smart agricultural techniques.

Under Output 3.5 gendered groups will be trained on various sustainable groundwater technologies including borehole and well exploration, maintenance, and sustainable extraction practices. Additionally, at least 1,000 farmers/households will receive training in climate-smart agriculture techniques to enhance productivity, along with guidance on alternative livelihood activities such as poultry, piggery, fishery, and horticulture to maximize benefits from improved water access.

Component 4. To pilot and demonstrate concrete climate change adaptation measures based on sustainable groundwater utilization for diversifying and strengthening livelihoods of the most vulnerable population in Lower Gwayi and Upper Save sub-catchments

Output 4.3 Climate-smart water and food security pilot projects using groundwater and rainwater harvesting at community level implemented in four wards.

Under Output 4.3, eight pilot projects will be implemented in Wards 20 and 23, Buhera district. These projects will be primarily focused on improving water supply to vulnerable communities by i) drilling boreholes at strategic locations for improved access to groundwater resources; ii) establishing sand dams to abstract sand from these resources; iii) installing rainwater harvesting schemes; and iv) protecting freshwater resources to reduce pollution of these resources and ensure sustainable groundwater use by communities.

Output 4.4 Climate-smart livelihood enhancement and diversification pilot projects using groundwater, rainwater harvesting and renewable energy for 2,000 households implemented

In this Output it is assumed that positively improving or expanding the asset base of a household will enhance adaptive capacity and increase the ability of the household to positively respond to climate change impacts, thus reducing overall vulnerability. At least 1000 households in Buhera wards 20 and 23, will implement Climate-smart livelihood enhancement and diversification pilot projects using groundwater, rainwater harvesting and renewable energy.

Activities

- Set up integrated irrigation systems (Village Business Units (4 units per ward including one at a selected school), (VBUs)), including borehole drilling/rehabilitation, and install solar-powered precision irrigation for various uses like livestock watering, dipping, nutrition gardens and domestic needs.

  - Set up at least 4 x 2 hectare fenced community gardens per ward (0.04 hectares per household)

  - Install a minimum of 2 solar powered boreholes per garden with minimum of 4 x 5000L water tanks

  - Design and install drip irrigation (minimum dripper laterals wall thickness of 12mm) system in each community garden.

  - Install water trough (2mx2mx1m) in the community gardens to supplement drip irrigation and one access waterpoint outside the community garden for the community staying close to the community garden.

  - Design and construct a pit latrine for each community garden with an outside hand washing point.

  - Set up 1 water trough (0.7m x 0.7m x 3m) outside all the community gardens for watering the livestock.

  - Rehabilitate existing borehole and/or drill a new borehole to support 2 piped water schemes for at least 100 households.

  - Design and construct/rehabilitate 1 dip tank per ward

- Design and construct one (1) Weir/Sand Dam for water harvesting to improve water availability. A solar powered system to pump water from the weir/sand dam for the community gardens and watering livestock to be installed.

- Build infrastructure to support diversified value chains, such as biogas digesters, hatcheries, ponds, and poultry facilities around irrigation schemes (VBUs).

  - Design and construct at least 4 x 600m2 fishponds per VBU.

  - Design and construct 4 biogas digesters (one for each VBU). While the size should be tailored to the VBU’s organic waste generation and biogas needs, a digester with a minimum capacity of 10m3 is recommended

  - Set up at least 4 solar powered automatic hatcheries at each VBU with a minimum capacity of 2000 eggs

  - Design and construct using locally available material, one fowl run at each VBU with a minimum holding capacity of 2000 chicks

- Develop and apply soil and water conservation practices, including contour ridging, gully reclamation, potholing, "Pfumvudza/Intwasa" techniques, tied ridging, mulching in the VBUs. (1 training per VBU)

- Connect farmers with input suppliers, buyers, and financial services (including insurance) to support production, processing, and value addition in the VBUs (2 meetings per ward)

- Train farmers in sustainable production of goats, fish, horticulture, fodder, and apiculture through Farmer Field Schools based at VBUs (at least 4 trainings per ward).

- Conduct 5 (one-day) training workshops in each ward on sustainable groundwater technologies and smart agricultural techniques. Training on sustainable groundwater technologies should be on imparting skills and knowledge on groundwater exploration (boreholes and wells), well protection, borehole maintenance, deep well digging, technologies for water abstraction, spring capture, rainwater harvesting, drip irrigation systems and solar pump installations. Regarding climate smart agriculture, skills and knowledge on techniques such as intercropping with legumes, mulching, crop rotation, greater crop diversity and improving storage and processing, and improved feeding strategies, rotational grazing, grassland restoration, integrated crop and livestock, and manure management to improve agriculture productivity should be considered.

- Provide input packs (1000) to support climate smart livelihood diversification activities at household level.

- Support households in developing, adopting and utilizing fuel-efficient stoves to reduce energy consumption through 2 training workshops.

- Integrate gender considerations using an established methodology to ensure inclusive participation and benefits through training of project participants (at least 4 trainings per ward).

The expected deliverables are:

- Inception report highlighting detailed project plans for each of the activities, including timelines and key milestones.

- Detailed reports on the initiation and operationalization of each pilot project, including household profiles, an intervention matrix or model to identify suitable interventions at individual level based on food, water, energy and income security, activities undertaken, and progress achieved in each ward. The report should include high quality images and short video of not more than 3 minutes showcasing the progress.

- Records and photographs of the infrastructure setup, such as community gardens (VBUs), hatcheries, dip tanks, piped water schemes or rainwater harvesting systems, including technical specifications and completion status.

- Detail reports on the capacity building workshops including, agendas, training materials, and sex and age disaggregated attendance records for workshops and training sessions conducted on smart agriculture techniques, sustainable groundwater technologies, livelihood enhancement and climate resilience options.

- Visibility, and advocacy materials for the project activities

- Final report detailing the overall performance of the project, including challenges encountered, lessons learned, and recommendations for future interventions. The report should include high quality images and short videos of not more than 3 minutes showcasing the before and after intervention status of the area.

- Final Monitoring and Evaluation Report (depending on contract value, an audited financial report of IPA actual expenses may be required).

All reports must comprise a programmatic and financial section that will be submitted with deliverables before each contract instalment is released. The Programmatic section of the report should be short, specific and progressively build on previous reports without repetition. Report templates should be agreed in advance with UNESCO. All reports should be submitted in English in word and pdf format.

Target Beneficiaries

1000 (500 in each ward) households will benefit from project interventions i.e access to water for domestic and productive use, climate-smart water and food security and livelihood enhancement pilot projects and trainings.

- ELIGIBILITY:

This call for Partnerships is open only to all registered national organizations that registered as not-for-profit and legally operating since 2019. A UNESCO Implementation Partner is an entity with a not-for-profit status to which UNESCO has entrusted partially or fully with the implementation of programmes or projects specified in a signed document. Along with the assumption of full responsibility and accountability for the effective use of resources and the delivery of outputs as set forth in such a document. Further mandatory requirements are listed below:

- Documented experience in water resources management, community development, climate adaptation and resilience projects, gender and women, community-based training, gender, women, market-linkages, climate-smart agriculture (Evidence: at least 2 reference letters from donors or stakeholders).

- At least five (5) years of demonstrated operational presence in the project locations or working in Zimbabwe (Evidence: legal registration certificate; proof of project office; organization profile, etc.).

- Knowledge of community organizing and engagement to overcome climate change induced challenges

- Ability to develop and execute training programs for villagers on climate-smart agriculture; postharvest technology, product value addition and processing, and marketing services, livelihood activities such as poultry, piggery, fishery, orchards and horticulture, borehole maintenance, spring/well protection, and protection of groundwater recovery/recharge areas

- Strong knowledge of the local languages spoken in the targeted districts

- Have relevant experience in working with communities, governments and/or international organizations

- Capacity of implementing projects with total annual budget of not less than 250,000 USD in last two years. (Evidence: Annual financial statements of the partner for year 2022 and 2023).

- Fully completed UNESCO Form 7-9A (Partner Identification form- ANNEX) and signed by senior management of the organization submitting the proposal.

- Valid registration certificate issued by the Ministry of Public Service Labour and Social Welfare to prove the “not-for-profit” status of the organization. Those with expired certificates at the time of the submission, should provide proof of submission of request for renewal. This may be in the form of a letter from the Ministry.

- In-kind and/or financial contribution clearly stated in USD value and reflected in the proposed budget to show some form of shared costs, value for money. Contribution can include portion of staff costs, of office rental, of supplies, etc.

- Evidence of policies and safeguards for cash management (financial policy, segregation of duties, and use of electronic/digital/bank account payments to third parties/individuals),

- Possession of adequate facilities and the capacity to manage the volume of funds and to implement the agreed-upon activities in an efficient and effective manner.

- Have the capacity to participate in planning, monitoring, and assurance activities.

- Have managerial and record-keeping competencies, as well as permanent staff and the ability to manage and support staff in the field.

The partners not complying with the above mandatory criteria will be disqualified.

Other desirable criteria are listed below:

- Description of alignment to relevant SDGs, regional, national frameworks/strategies, and UNESCO mandate and programmes.

- UNESCO will assess the IP based on its programmatic, financial, managerial and logistical capacities.

- APPLICATION REQUIREMENTS:

All the items listed below must be nested and submitted in one folder (technical and financial proposals should be submitted in different folders). Each file in the folder must have a distinct name so that one can easily tell its content even without opening it and reading through.

- Technical proposal based on the UNESCO template (Annex 3).

- Financial proposal based on UNESCO template. The financial proposal should be in United Stated Dollars and should cover period of 30 months beginning on 1 April 2025. The budget should be prepared in sufficient detail to justify resource requirements, demonstrate cost-effectiveness and, as far as practicable, provide a breakdown of the resource requirements corresponding to the periods for which cash transfers will be made to the implementation partner. The proposed budget will be the basis of the funding agreement if the IPA is awarded. UNESCO reserves the right to negotiate the budget with preselected partners prior to the signature of the Implementation Partners Agreement. Budgets should be prepared for each activity and further broken down by budget line. “Added value' in terms of a monetary or in-kind contribution is a requirement for any Implementing Partner Agreement consideration. In the case of contribution in kind, the amount should be quantified. Overbudgeting for overhead cost will not be accepted. All costs should be direct cost directly attributable to the activities (overheads should be removed or minimized) Purchase of vehicles or motorcycles will not be considered.

- CVs of the key technical staff foreseen to support implementation of the project and the terms of reference for each. Minimum of a post-graduate level of education in related fields and at least 5 years of experience working with UN entity and/or I/NGO is required for the position of Team Lead. The Monitoring, Evaluation, Accountability and Learning (MEAL) Officer should have a minimum of a post-graduate education level and minimum of 3 years’ experience in MEAL work with an UN entity and/or I/NGO. A minimum of first-degree level of education and 3 years in programme execution and finance administration is required for the positions of Project Assistant (Programme) and Project Assistant (Logistics and Finance) respectively.

- External audit report of annual financial statements of the partner for year 2022 and 2023 conducted by a qualified audit firm.

- Policy frameworks in place (preferably covering fraud and corrupt practices, gender equality, personal data protection and privacy, protection from sexual abuse and exploitation (PSEA), human resource management, procurement, and assets and inventory management).

- Completed and signed UNESCO Form 7-9A (Annex 2).

- EVALUATION AND SELECTION PROCESS:

Proposals will be evaluated based on the following criteria:

- Sound technical proposal that includes innovative and replicable inclusion mechanisms to maximize the value transfer to the beneficiaries.

- High impact interventions directly targeting and responding to the needs established in the TOR.

- Size of budget requested commensurate with the organization’s proven administrative and financial management capacity.

- Participatory monitoring and evaluation that will contribute to building a sense of ownership among the beneficiaries to promote the sustainability of the interventions.

| Technical Proposal Evaluation | Points Obtainable |
| --- | --- |
| Eligibility and qualifications of an entity submitting proposal - The partner has relevant technical experience in water resources management, community development, climate adaptation and resilience projects, gender and women, community-based training, gender, women, market-linkages, climate-smart agriculture (proven track record of capacity of implementing projects of 250,000 USD in the last 2 years for at least 2 projects certified by donors/stakeholders (100 points). - Organization has a geographical and operational presence in the location(s) they are applying to implement the activities at e.g., evidence of project office and/or community-based presence and can demonstrate the strategic value such presence brings to the project (80 points). - Partner has financial capacities/ clean audit opinion on corporate accounts (50 points). - Partner has strong policies in place: protection from sexual exploitation (PSEA), personal data protection, strong cash management policy and safeguards, including digital payments (20 points). | 250 |
| Proposed Methodology, Approach and Implementation Plan - Partner presented a clear/realistic work plan relevant to the work assignment proportional to targeted number of beneficiaries and areas to be reached and demonstrated careful consideration for timelines required to prepare and implement activities in line with the project timeline (70 points). - Partner identified relevant and realistic risks and presented a sound risk mitigation plan for the implementation of the project, which includes among others, strategies to ensure the full participation of women and girls, and persons with disabilities in all the activities of the project (100 points). - Partner provided a plan for engagement of all project stakeholders and a sound communication and visibility plan (20 points). - Review of budget annex as part of partner’s financial reporting capacity: clear budget breakdown by main cost elements. Costs are direct costs, reasonable (with clear rationale for the cost element), in line with national standards and market prices (30 points). - Partner’s contribution is mandatory. No minimum amount is set, but higher contributions get additional points (30 points max.). | 250 |
| Management Structure and Key Personnel - Partner presented a clear project management structure with terms of reference for each position e.g., qualified key project personnel (including CVs) who should contribute directly to the implementation of the project, e.g., a Project Coordinator/Manager/Focal Point (100 points). - Partner presented CVs of other project technical personnel: Finance Officer/Assistant, Gender officer, and a MEAL Officer with demonstrated capacity to function as the focal point of data/information collection and entry and providing quality assurance during reporting (50 points). - Partner specified for each key position the amount of time the staff will dedicate to the project (ref Budget annex). (50 points). | 200 |
| Sub-total for Technical Proposal | 700 |
| Financial Proposal Evaluation | 300 |
| Total (Technical and Financial) Combined score | 1,000 |

- LIST OF DOCUMENTS TO BE SUBMITTED:

- UNESCO Partner Identification Form (Annex 2) -signature required

- Application form/technical proposal Form (Annex 3) signature required of the authorized representative at the bottom

- Budget template/Financial Proposal (Annex 4) including the logo of the partner

- Official Certificate of Legal Status registration

- Audited Financial Statements (including the balance sheet, the income and expenses account and the annexes) of the last two financial years 2022 and 2023.

- CVs of relevant positions with terms of reference included.

- Proof of experience

- Other relevant documents

### ANNEXES:

Annex 1- Terms of Reference

Annex 2 - UNESCO Partner Identification form (to be completed and signed)

Annex 3-  Proposal Template

Annex 4 - Budget template

Annex 5 - Implementation Partners’ Agreement (example)

Annex 6 – Vendor Regeneration form