Statement of Work (SoW) 1

Salesforce.com CRM

Work Package 1: Strategy and Project Establishment

Work Package 2: Instance Setup

Work Package 3: Individual Fundraising, Including Marketing, Campaigns, Donations

Revision -

As of 19 Mar 2019

Identification

| Document Identification |  |  |  |
| --- | --- | --- | --- |
| Author |  | Document Location (repository/path/name) |  |
| RK |  |  |  |
| Version | Status | Date | Classification |
| - | Draft | 19 Mar 2019 | For Release |

| Revision History |  |  |  |
| --- | --- | --- | --- |
| Applies to Rev. | Date | Author | Change Description |
| - | 01 Mar 2019 | RK | Initial Draft |
| - | 19 Mar 2019 | RK | Final Edits |

| References/Direct Sources |  |  |  |
| --- | --- | --- | --- |
| Ref | Date | Author | Reference |
| 1 | 27 Feb 2019 | RK | Terms of Reference (ToR) Long Term Agreement (LTA) Salesforce.com CRM Business Consulting, Change Management, and Implementation Services |
| 2 | 05 Oct 2018 | AA | Statement of Work (SoW) Digital Donor Acquisition and Retention |
| 3 | 08 Oct 2018 | RK | UNFPA ICTX CRM Initiative - Status Update and Revised Strategy |

Table of Contents

1	Introduction	4

1.1	Document Purpose	4

1.2	This SoW Objectives and Constraints	4

1.3	SoW Full Agreement	4

1.4	References Explained	4

2	Background: Salesforce.com 2018 Pilot Project	5

2.1	Pilot Definition	5

2.2	Pilot Results	5

2.3	Lessons Learned	5

3	Work Packages	6

3.1	WP 1: Strategy and Project Establishment	6

3.2	WP 2: Instance Setup	9

3.3	WP 3: Individual Fundraising, Including Marketing, Campaigns, Donations	11

4	Proposal	15

4.1	Technical Proposal	15

4.2	Financial Proposal	15

5	Appendix 1: Configuration Requirements from Pilot	16

# Introduction

## Document Purpose

This document provides the context and deliverables for the foundational work required to configure UNFPA’s Salesforce.com instance and deliver the first operational solution managing individual fundraising.

## This SoW Objectives and Constraints

As the first in the series of related SoWs, this scope is largely foundational.  The overarching goal is to set the strategy, approach and phasing of deploying the Salesforce architecture in its entirety.  This initial focus will be prioritized towards the first enterprise solution that will depend on Salesforce, Individual Fundraising.

## SoW Full Agreement

The full agreement governing this SoW shall include the provisions of the Long Term Agreement (LTA) of reference [1] including UNFPA’s GCC, this executed SoW, with the Technical and Financial Proposals as Annexes to this executed document.  In case of conflict over deliverables, the order of precedence shall be the LTA, this SoW, and the service provider’s Technical Proposal.

## References Explained

- Terms of Reference (ToR) for this SoW’s parent Long Term Agreement (LTA)

- Statement of Work (SoW) Digital Donor Acquisition and Retention: The SoW that pertains to the initial business strategy and campaign design for Individual Giving, relevant for Wprk Package 2 of this SoW.

- UNFPA ICTX CRM Initiative - Status Update and Revised Strategy: A briefing on the overall CRM initiative at UNFPA, for information.

# Background: Salesforce.com 2018 Pilot Project

## Pilot Definition

In mid-2018, UNFPA conducted a 4-month pilot using a minimally configured Salesforce.com Sales Cloud instance.  The pilot was conducted with users from the Resource Mobilization Branch and the Strategic Partnerships Branch, as well as some Regional Office users.  The functional scope of the pilot included:

- Accounts

- Contacts

- Opportunities

- Activities

The overarching goal of the pilot was to see if the CRM approach is the right fit for UNFPA:

- Do we have the mindset to manage fund raising and other revenue generation in a structured manner?

- Will we be disciplined in managing Organization and Contact data, as well as planning and recording the interactions we have with our stakeholders?

- Do we see benefit in using a system to support these processes, specifically Salesforce.com (SFDC)?

## Pilot Results

The pilot project succeeded in the sense that all questions posed in the pilot objectives were answered.  In summary:

- Salesforce.com as a platform is a good fit for what UNFPA aims to achieve.

- Some areas, especially Individual Fundraising managed by the Strategic Partnerships Branch, is immediately ready for implementation.

- The efforts around data governance and management need more investment in analysis, data cleansing, and data migration, and change management support if they are to be successful.

- Institutional fundraising, carried out by the Resource Mobilization Branch at headquarters and by resource mobilization teams in most Regional and Country Offices, is more complex than originally anticipated and will require supplemental business design and change management services in order to ensure the success of the migration of those business processes to Salesforce.  This is out of scope for the SoW and will be the subject of a future SoW.

## Lessons Learned

The lessons learned from the pilot, as summarized above, have been incorporated into the overall services request of the Terms of Reference (ToR) of the associated Long-Term Agreement (LTA) to this SoW.

# Work Packages

The activities and deliverables under this SoW have been defined as specific Work Packages (WP).  While these WPs may have interdependencies between each other, they each contain deliverables specific to each WP.  The goal of this SoW is to do all the preparatory work and deliver the foundational elements of the CRM, with a specific focus on enabling the realization of the first identified solution.

UNFPA will provide project collaboration spaces for the teams using its G-Suite services.  Since most of this work is expected to be done in a geographically-distributed manner, other collaboration tools will be required and will be decided mutually between the teams.  UNFPA will provide building access, work spaces, and internet access for any personnel onsite at HQ NY or any other locations authorized for work as part of this SoW.

Note that it is likely that UNFPA will not have a Salesforce Administrator at the start of this SoW, but is looking to recruit a full time staff member for this role.

## WP 1: Strategy and Project Establishment

### Description

The overarching goals of this work package are to perform the preparatory work for UNFPA to realize its global Salesforce.com solution.

### Objectives

While UNFPA has a broad understanding and outline on what it wishes to implement and to achieve (see references [1] and [3]), we are seeking expertise to provide leadership and expertise to guide us through the process to establish a definitive strategy and implementation roadmap.

UNFPA would like to follow Salesforce.com’s 7 Domains approach (https://help.salesforce.com/servlet/servlet.FileDownload?file=015300000036GfyAAE) as a framework to implement the overall business and technology solutions required for UNFPA’s planned overall footprint (reference [1] Chapter 2), with specific details to execute WP 2 of this SoW.  The domain outputs need to include at a minimum the 7 domains and their “sub-domains” as defined in the provided URL:

- Vision and Strategy;

- Success metrics and business case;

- Overall roadmap;

- Development of Sponsorship and Global Governance Model;

- Adoption approach and strategy;

- Process (Work Package 3 only);

- Technology and Data (to cover the full roadmap);

- Evaluation of the Enterprise vs. Ultimate editions of Salesforce to determine the most cost-efficient approach for UNFPA’s strategy (UNFPA has currently bought a small number of EE subscriptions).

### UNFPA Participation and Responsibilities

UNFPA is counting on the service provider leading this WP as the subject matter experts and facilitating sessions with UNFPA decision makers and subject matter experts to deliver all the outputs.  Nonetheless, UNFPA will be responsible for the following activities and contributions:

- Providing the draft strategy document to use as a baseline;

- Various levels of contributors participating (directors, subject matter experts, business process owners, etc.) as mutually agreed based on the service provider’s proposed approach;

- Information on UNFPA’s ERP project, as product selection decisions become finalized and public (expected by end March 2019) (will impact future SoWs but may impact strategic advice of this SoW);

- Review and approval of all deliverables within a timely, reasonable manner;

- Other information as needed by the service provider in order to execute this WP.

### Deliverables and Acceptance Criteria

Some of this work should be performed onsite NYC in a face-to-face manner, especially as information is gathered to perform the first two “domains” of the Salesforce framework referenced above.  However, maximum usage of an offsite collaboration approach is encouraged where practical and prudent to reduce project costs.

While elements of WP1 will need to be performed before WPs 2 and 3 of this SoW can begin, the bidder is encouraged to parallelize the activities as much as possible so that dependent WPs can begin as soon as possible, while non-critical-path elements of WP 1 continue to be developed.

These deliverables shall encompass all the domains and topics within each domain as defined at https://help.salesforce.com/servlet/servlet.FileDownload?file=015300000036GfyAAE.

In addition to the specific “Technical Proposal Minimum Inputs” requested in the table below, please also present a comprehensive project and resource plan on how this work would be delivered.

| Deliverable | Milestones for Payment | Technical Proposal Minimum Inputs | Acceptance Criteria |
| --- | --- | --- | --- |
| Vision and Strategy | M1 | Description of your approach to working with UNFPA to define the vision and strategy, identify obstacles and prioritize goals and the scope of the implementation. An example of a Table of Contents for a Salesforce.com strategy document would be helpful. | Strategy Document containing the listed elements accepted by UNFPA. |
| Success metrics and business case |  | Provide your approach to helping organizations identify suitable KPIs, provide some example KPIs, provide a Table of Contents of a Salesforce business case, provide your approach to designing and building continuous improvement into the Salesforce process space. | Business Case containing the listed elements accepted by UNFPA. |
| Overall roadmap | M2 | Provide your approach to guide customers through the development of their roadmap process, including Requirements/ SFDC capabilities matching, SFDC product roadmap review vis-à-vis UNFPA’s requirements scope, and the deployment plan of business functions and SFDC modules/functions. | Document containing the comprehensive Salesforce Roadmap for UNFPA accepted by UNFPA. |
| Development of Sponsorship and Global Governance Model | M3 | Provide your approach to engaging sponsors and developing project and data governance approaches in a distributed environment. | UNFPA acceptance of the delivered strategy and model. |
| Adoption approach and strategy | M4 | The approach on how you would develop the Adoption Strategy covering Executive Sponsorship, end-user value, organization and change management support including training and communications, with some brief examples of work done in these areas. | UNFPA acceptance of the delivered Adoption Strategy Document. |
| Process (Work Package 3 only) | N/A – Included in WP 3 |  |  |
| Technology and Data (to cover the full roadmap) | M5 | Provide a detailed approach on how you would deliver the scope of this task, including: Architecture and Integrations Strategy (including authentication), Data governance and management, including SoPs for ongoing management and quality control; environments strategy, management and SoPs. | UNFPA acceptance of completed Architecture and Integrations Strategy document, data governance and management strategy and SoPs, and Environments management strategy and SoPs. |
| Evaluation of the Enterprise vs. Ultimate editions of Salesforce | M6 | Based on your knowledge of Salesforce.org and the EE and UE editions, explain the approach you would use to conduct the analysis to provide the advice on the best short-term and long-term subscription approaches for UNFPA. | UNFPA acceptance of and analysis document, with recommendations, comparing EE vs. UE based on UNFPA’s long-term needs and projected user base. |

## WP 2: Instance Setup

### Description

The overarching goals of this work package are to perform basic instance setup and configuration in such a way as to be able to implement Work Package 3 of this SoW so that it fits into the overall future solution landscape.

UNFPA already has an instance (not yet in use) provided via Saleforce.org as per the bill of materials in reference [1].

### Objectives

The initial preparation and setup of UNFPA’s Salesforce.com instance and landscapes shall include the following:

- Set Up UNFPA’s Instance basics and Organizational Profile

- Establish Data Access Profiles, including:

  - Organization-wide defaults – Configure the baseline access users will have to data.

  - Role hierarchy – Determine the level of visibility users have to data.

  - Sharing rules – Extend access to data exceptionally if restricted access through organization-wide defaults.

- Marketing Cloud and NPSP Organizational settings;

- Environments (Sandbox) setup based on the strategy of WP1.

### UNFPA Participation and Responsibilities

UNFPA is counting on the service provider leading this WP as the subject matter experts and facilitating sessions with UNFPA decision makers and subject matter experts to deliver all the outputs.  Nonetheless, UNFPA will be responsible for the following activities and contributions:

- Providing System Administrator and other accounts to the service provider as needed to complete this work;

- Provide access to technical and functional SMEs and decision makers as needed to collect the data required to perform these tasks;

- Technical and functional experts to review and accept the results of this work package.

### Deliverables and Acceptance Criteria

This work could be performed offsite, collaborating when needed via web conferencing.  In addition to the specific “Technical Proposal Minimum Inputs” requested in the table below, please also present a comprehensive project and resource plan on how this work would be delivered.

| Deliverable | Milestones for Payment | Technical Proposal Minimum Inputs | Acceptance Criteria |
| --- | --- | --- | --- |
| Set Up UNFPA’s Instance basics and Company Profile; Establish Data Access Profiles | M7 | Provide and overall description of the approach you would use to deliver these three milestones, including the required involvement of UNFPA staff and other items UNFPA will need to make available in order to complete this work package successfully. | Delivery of setup configuration documentation, completion of the setup process, and review. Documentation of Data Access Profile requirements, and implementation. Acceptance of setup by UNFPA staff. |
| Marketing Cloud and NPSP company settings | M8 |  | Based on gathered requirements, documentation and implementation of all company and instance settings, all required installations of SFDC and third-party components required to initiate WP3 shall be completed. |
| Environments (Sandbox) setup based on the strategy of WP1 | M9 |  | Setup of the initially required environments, documented SoP for managing the environments, and UNFPA’s validation of that SoP. |

## WP 3: Individual Fundraising, Including Marketing, Campaigns, Donations

### Description

This Work Package is to deliver all the required business services and realize the solution components of SFDC Sales Cloud, Marketing Cloud and NPSP needed to operate UNFPA’s individual campaign and fundraising business processes.

### Objectives

- Deliver the overall solution as defined the in Deliverables scope below.

- Provide solution reference and training materials and train the Strategic Partnerships Branch (SPB) personnel on how to administer, operate and use the solution, including the ability to create and manage future marketing campaigns.

Specifically, the following outcomes need to be achieved:

- Setup of all Business Units, Roles and Users in Marketing (and as applicable, Sales) Cloud;

- Configure Marketing Cloud and other Sales Cloud and NPSP components and integrations including Email Studio and Social Studio to support the full business operations of Individual Fundraising for the Strategic Partnerships Branch;

- Working with SPB, who will clean and prepare the data based on coding requirements determined in this project, upload the roughly 30,000+ contacts UNFPA has collected on individual donors and prospects; use Contact Builder as appropriate;

- Structure the donor and prospect database in line with predefined donor/prospect characteristics based on (but not limited to) frequency, status and level of giving, channel of giving, thematic interest(s) and location;

- Based on collected requirements, determine the best solution approach for setting up campaign landing pages, microsites using SFDC/NPSP native components, which can be created and administered by non-technical personnel of the SPB;

- Provide guidance to UNFPA’s webmaster on how to integrate SFDC donation pages onto the UNFPA website (UNFPA’s website is based on Drupal);

- Integrate SFDC with UNFPA’s payments processor for integrated donation management (currently UNFPA uses Stripe), including integration testing and UAT test scenarios and scripts;

- Create up to 3 individual giving campaigns in the solution, including the setup of the campaign portal, integration with donations and payment processing, landing pages/microsites, email templates, test scenarios and scripts for UAT, etc., in a teamed approach with SPB personnel as a way of teaching management and operations of the solution;

- Working with SPB, create specific journeys for both prospects and donors, including one-off and regular donors in ExactTarget Journey Builder to manage the lifecycle of individuals based on their current relationship status in the fundraising lifecycle, including design of the journeys, configuration of email messages, test scenarios and scripts for UAT, etc.;

- Configure as appropriate automation tools such as Playbooks and triggered emails to support the above defined Journeys;

- Determine the requirements of and implement up to 5 Individual fundraising reports covering the full lifecycle of activities, including test scenarios and scripts for UAT;

- Provide full documentation on the solution configuration, any custom development, solution administration, and help manuals on how to administer and create campaigns and journeys in the solution;

- Perform knowledge transfer to SPB and ITSO so the business and technical components of the solution can be operated and maintained.

### UNFPA Participation and Responsibilities

A Project Lead from the IT Solutions Office (ITSO) will be provided to coordinate overall project activities between the service provider and UNFPA business.  A Business Lead and subject matter expert from the Strategic Partnerships Branch will be appointed to work closely with the service provider to provide all required business inputs and participation in the project.

In addition, UNFPA will provide:

- Results from the October-December 2018 digital marketing work, as applicable for the project;

- Subject matter experts with decision-making authority over business process design and system configuration;

- Any content (graphics, text, etc.) required to create campaign portals, journeys, etc.;

- Access to UNFPA’s web team for integration of donation processing with the main website as well as the design resources required to style campaign or community portal pages in Salesforce;

- Other technical information as required to complete the Work Package.

### Deliverables and Acceptance Criteria

In addition to the specific “Technical Proposal Minimum Inputs” requested in the table below, please also present a comprehensive project and resource plan for all the Objectives of section 3.3.2 on how this work would be delivered.

| Deliverable | Milestones for Payment | Technical Proposal Minimum Inputs | Acceptance Criteria |
| --- | --- | --- | --- |
| Setup of all Business Units, Roles and Users in Marketing (and as applicable, Sales) Cloud | M10 | Description of the work to be done and approach. | Delivery Note and configuration documentation provided. |
| Configure ExactTarget and other Sales Cloud and NPSP components and integrations, including Email Studio and Social Studio | M11 | Description of the work to be done and approach. | Delivery Note and configuration documentation provided. |
| Upload the roughly 30,000+ contacts; Structure the donor and prospect database | M12 | Description of the work to be done and approach. | Documentation of the structure of the donor and prospect database; extract of the uploaded Contacts to be compared with the source data – accepted when the comparison has been validated by UNFPA. |
| Solution approach for setting up campaign landing pages; approach and guidance for integrating with UNFPA’s website | M13 | Options and your approach to decision-making. | Documentation of the pros and cons of the various options and a recommendation; completion of work with UNFPA webmaster. |
| Integration with Stripe | M14 | Description of the work to be done. | Successful integration tests with evidence and UNFPA user acceptance test. |
| 3 individual giving campaigns | M15 | Description of your approach to eliciting and documenting requirements and implementing the campaigns in the platform. | Successful UAT by UNFPA |
| Specific Journeys as outlined, including automated tools | M16 | Description of your approach to eliciting and documenting requirements and implementing the campaigns in the platform. | Successful UAT by UNFPA |
| Up to 5 Individual fundraising reports | M17 | Demonstrated understanding of what typical fundraising reports could look like. | Successful UAT by UNFPA |
| Full documentation on the solution | M18 | A list of the documentation you would provide and associated tables of contents. | Delivery, feedback, final delivery and acceptance of documentation. |
| Knowledge Transfer | M19 | Describe the scope of knowledge transfer topics included in the proposal. | Knowledge transfer session(s) conducted covering the scope of topics. |

# Proposal

## Technical Proposal

The Technical Proposal shall contain the following components:

- Understanding of requirements of this SoW;

- Overall proposed approach;

- Specific responses as requested by Work Package;

- Overall schedule and proposed resourcing, including UNFPA resource requirements;

- If available, any examples of work products similar to the ones requested in this SoW;

- CVs and project experience of key proposed team members.

Please make sure to include any constraints, bounds, or other limitations that would govern the delivery of these work packages in your proposal.

## Financial Proposal

The financial proposal shall be delivered as a separate document.  The financial proposal shall be fixed-price per deliverable based on these work packages.  If a Work Package or specific milestone within a Work Package is not specified with enough detail, then document the bounds / constraints / assumptions that would enable you to provide a fixed-price proposal.  The decomposition of payment milestones shall not be more granular than the Milestones for Payment specified for each WP.  Your proposal may group multiple Milestones into a single milestone if that is a more logical approach to packaging multiple items into a single deliverable.  Multiple Milestones may be invoiced at the same time as they are accepted.

The number, type and effort of resources by category used to execute this SoW shall be provided so that this proposal may be evaluated against the governing LTA’s rate card and resource efforts cross-checked.

# Appendix 1: Configuration Requirements from Pilot

In this chapter we present, for reference purposes only, a subset of the requirements that were developed for configuration during the 2018 Quick Start pilot.  They are included here only to inform any decisions that would need to be taken when configuring UNFPA’s instance in Work Package 1 of this SoW.

UNFPA – CP1 Pilot Requirements

Other Additional Fields

- Account

  - Parent Account

  - Acronym

  - Local Language Acronym

  - Local Language Name

- Contact

  - Areas of Internet

    - (picklist values)

Record Types

| Account | Contact | Opportunity |
| --- | --- | --- |
| - Government - UN Entity/Agency - European Commission - International Financial Institutions (IFIs) - Foundation - Corporation - Civil Society - Faith-based organization - NGO - Academia and Scientific Org. - Parliamentarian - Individual (Major donor) - Individual (Public) - Supplier - Media - Goodwill Ambassador | - Individual (Major Donor) - Individual (Public) - Supply Customer Buyer - Donor Point of Contact - Minister - Ambassador - Grant Manager - Journalist - Agency Contact - Director - Chief Executive Officer - Parliamentarian | - Core - Co-financing - Partnership - Individual |

Screen Layouts

For the purposes of the pilot, we assume all users, regardless of their unit or profile, see the same screen layouts (in other words, all users see the same set of fields per screen). However, ability to see or edit specific records differs across (see Security section).

Workflow rules

Workflow rules can help automate some the following types of actions based on UNFPA internal processes:

- Tasks: Assign a new task to a user, role, or record owner.

- Email Alerts: Send an email to one or more recipients

- Field Updates: Update the value of a field on a record based on an action

Examples of workflow rules for UNFPA:

- Send an email alert to the person that gets assigned a task

- Send an email alert to a specific person when a large donation (e.g., amount over $10k) is pledged or when a large grant is approved

- Assign follow-up tasks to a specific person after a grant is posted (e.g. send reminder to thank the organization)

Security

Profiles

Profiles in SF are used to determine which functions the user can perform, which types of data they can access, and which operations they can carry out on that data.  They can set permission for fields, record types and screen layouts. Further information here.

Suggested profiles are:

- Resource Mobilization Branch (RMB)

- Strategic Partnerships Branch (SPB)

- Procurement Services Branch (PSB)

Overall Rules for Accounts and Contacts

- By default, all users in the system have ability to see all accounts and contacts in the system regardless of who owns them (Read only mode)

- Users can only edit those accounts and contacts owned by their organizational unit and under (Read/write mode)

- Users can only delete those accounts and contacts owned by their organizational unit and under (Read/write mode)

- However, users that belong to the RMB, SPB and PSB groups have ability to read/edit/delete all accounts and contacts of specific types, regardless of the owner, as indicated below:

Account

| Profile / Account Type | Government | Foundation | Corporation | Individual (1 to 1) | Individual (Public) | Supply Customer | Media |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Resource Mobilization Branch (RMB) | Read/Write | Read | Read | No Access | No Access | Read | Read |
| Strategic Partnerships Branch (SPB) | Read | Read/Write | Read/Write | Read/Write | Read/Write | Read | Read/Write |
| Procurement Services Branch (PSB) | Read | Read | Read | No Access | No Access | Read/Write | Read |

Contact

| Profile/Contact Type | Individual (1 to 1) | Individual (Public) | Supply Customer Buyer | Donor point of Contact | Other |
| --- | --- | --- | --- | --- | --- |
| Resource Mobilization Branch (RMB) | No Access | No Access | Read | Read | Read |
| Strategic Partnerships Branch (SPB) | Read/Write | Read | Read | Read/Write | Read/Write |
| Procurement Services Branch (PSB) | No Access | No Access | Read/Write | Read | Read |

Overall Rules for Opportunities (donations/grants)

- By default, users cannot see any opportunity

- Users will have ability to see and edit only those opportunities owned by their organizational unit and under (Read/write mode)

- However, users that belong to the RMB, SPB and PSB groups have ability to read/edit/delete all opportunities of certain types, regardless of the owner, as indicated below:

Opportunity

| Profile/Opportunity Type | Core Government | Non-core Government | Non-core Partner | Individual |
| --- | --- | --- | --- | --- |
| Resource Mobilization Branch (RMB) | Read/Write | Read/Write | Read | No Access |
| Strategic Partnerships Branch (SPB) | Read | Read | Read/Write | Read/Write |
| Procurement Services Branch (PSB) | Read | Read | Read | No Access |

Roles

A role hierarchy represents a level of data access that a user or group of users’ needs. Users assigned to roles near the top of the hierarchy get to access the data of all the users who fall directly below them in the hierarchy.  Roles may resemble some of the hierarchy of the org chart (but not necessarily the exact structure).

Further information on roles available here

Units Organizational Chart

UNFPA’s organizational units include HQ departments, Regional Offices, and Country Offices.  All organizations may have a role in the fund-raising process, depending on the nature of the fund raising.

User Profiles

Two user profiles

- Administrator: Able to see all data in the system; able to manage master data picklists and user accounts.

- User: Able to fully manage their related Account, Contacts, Opportunities and Activities, based on security settings and exception rules previously specified

Excel Data Upload

- Business rules for unique records (e.g. Same name and email address cannot exist on same account)

- Clean up contacts to migrate

  - Remove double blank spaces

  - Remove returns

  - Parent accounts to be indicated (on second round)

  - Not clear which type is it – Government, Individual, Supply customer etc. Make sure it matches account types agreed (first level)